## Slide 1: TMdrive-10E2 Emulator platform Mixed Reality Platform
EDIT

## Slide 2: TMdrive-10E2 Emulator Platform
Realistic
ForgeFX proposes a phased engineering approach to develop a software-based emulator of the TMdrive-10e2 variable frequency drive (VFD) that communicates directly with TMdN Navigator while emulating the operational behavior of a physical TMdrive-10e2.
Recent discovery sessions and proof-of-concept demonstrations established that the core emulator concept is technically feasible. The next development milestone is validating the communication architecture between TMdN Navigator and the existing ForgeFX emulator.
Once this communication has been successfully demonstrated, the same architecture can be transitioned into a production-quality emulator platform suitable for engineering validation, demonstrations, and future training applications.
Phase 1-2 Technical Scope & Development Plan

## Slide 3: project Context From Feasibility to Communication Validation
Discovery to Validation
Over the past several months, ForgeFX and TMEIC have conducted multiple technical discovery sessions to evaluate the feasibility of developing a software emulator for the TMdrive-10e2 that integrates with TMdN Navigator. These discussions culminated in a successful internal proof of concept that demonstrated the emulator’s core behavioral model.
Based on those discussions, both teams agreed that validating the communication architecture represents the next logical development milestone before proceeding with production implementation.
Platform Vision
The envisioned platform is a software-based emulator of the TMdrive-10e2 that behaves as a TMdrive-10e2 communication endpoint from the perspective of TMdN Navigator. Rather than communicating with a physical variable frequency drive, TMdN Navigator exchanges commands, references, status information, and operational feedback with the ForgeFX emulator as though it were connected to an actual TMdrive-10e2.
The platform is intended to become the foundation for engineering validation, customer demonstrations, classroom instruction, digital twin initiatives, and future immersive training solutions.
Why This Approach
Traditional validation and demonstration of industrial drive systems typically requires access to physical hardware, laboratory equipment, and specialized engineering environments.
By emulating the TMdrive-10e2 in software while integrating directly with TMdN Navigator, ForgeFX enables engineering demonstrations, communication validation, and future training activities without requiring a physical drive. The phased development approach allows the communication architecture to be validated first, reducing technical risk before investing in production-quality software.
Current Status
ForgeFX has already completed an internal proof of concept that demonstrates the emulator’s behavioral foundation. This prototype includes a behavioral model representing TMdrive-10e2 operation and associated motor response, interactive visualization, and dynamic response to changing operating conditions.
The remaining engineering challenge is not developing the behavioral model itself but integrating that existing capability with TMdN Navigator through a robust communication layer. The proposed Phase 1 effort focuses specifically on validating that integration.
TMDRIVE-10E2 Emulator Platform

## Slide 4: Phase ONE Communication Validation Proof of Concept
01 Purpose
Validate the communication architecture between TMdN Navigator and the existing ForgeFX emulator through a rapid engineering proof of concept. This phase is intended to establish confidence that commands and operational feedback can be exchanged reliably between both systems before transitioning to production development.
Rapid prototyping techniques will be used to evaluate the communication approach, minimize implementation time, and reduce technical uncertainty. The deliverable is a validated engineering proof of concept rather than production-ready software.
02 Technical Scope
Communication Application: Develop the Windows-based application responsible for interfacing with TMdN Navigator and hosting the emulator communication services.
Communication Layer: Implement the communication protocol, endpoint mapping, command handling, feedback messaging, and supporting interfaces required for TMdN Navigator to communicate with the emulator.
Communication Health: Implement connection monitoring, heartbeat management, timeout detection, reconnection logic, and communication diagnostics necessary for stable operation.
Emulator Integration: Connect the communication layer to the existing TMdrive behavioral model so TMdN Navigator directly drives the emulator instead of manual user input.
End-to-End Validation: Demonstrate successful bidirectional communication in which TMdN Navigator commands produce expected emulator behavior and simulated operating feedback is returned to TMdN Navigator.
03 Phase ONE Deliverables ForgeFX will provide:
Compiled Windows executable of the communication proof of concept.
Communication application and supporting configuration files.
Integrated communication interface between TMdN Navigator and the ForgeFX emulator.
Demonstration environment utilizing the existing behavioral model.
Technical demonstration and review session.
Technical findings and implementation recommendations supporting production development
Recommended Phase 2 development roadmap.
TMDRIVE-10E2 Emulator Platform

## Slide 5: Phase ONE Communication Validation Proof of Concept
04 Phase ONE Success Criteria
At the completion of Phase 1, TMdN Navigator will successfully communicate with the ForgeFX emulator, software commands will drive the existing behavioral model, and simulated operating feedback will be returned through the validated communication interface. This milestone establishes the technical foundation for production development.
05 Phase ONE Customer Responsibilities
Successful execution of Phase 1 assumes TMEIC will provide the following in a timely manner:
Access to TMdN Navigator software, required licenses, and configuration files needed for development and testing.
Communication protocol documentation, message definitions, endpoint requirements, register mappings, and representative data where available.
Access to technical subject matter experts familiar with TMdN Navigator, TMdrive systems, and communication requirements.
Timely review of technical questions, prototype demonstrations, and validation results.
Required test credentials, network configuration information, security requirements, and representative project files necessary to support integration activities.
**Delays in providing these items, or changes to the underlying software, communication protocols, or technical requirements, may affect the project schedule, scope, and cost.
06 Out of Scope for Phase ONE
Phase 1 is intended solely to validate the communication architecture between TMdN Navigator and the ForgeFX emulator. Unless otherwise stated, the following items are not included:
Production-ready software
Full TMdrive behavioral fidelity
Complete implementation of all TMdrive signals or operating modes
Additional TMdrive or motor configurations
Validation against physical TMdrive hardware
Browser, VR, XR, or immersive deployments
Training curriculum or instructional content
Customer-facing production user interface refinement
Cybersecurity hardening or enterprise deployment
Long-term maintenance, hosting, or support services
Integration with physical industrial equipment or production control systems
Intended Use
The Phase 1 emulator is intended solely for software-based engineering validation, communication testing, and demonstration activities. It is not intended for operation of physical equipment, safety-critical systems, or production industrial processes.
TMDRIVE-10E2 Emulator Platform

## Slide 6: Potential Phase two Production Emulator Platform
01 Purpose
Following successful completion of Phase 1, ForgeFX may propose a separate Phase 2 effort to transition the validated proof of concept into a production-quality emulator platform. Phase 2 is presented for planning purposes only and is not included within the Phase 1 scope, schedule, or budget. Existing prototype components will be replaced with production software while expanding robustness, configurability, visualization, diagnostics, and engineering functionality.
02 Representative Phase 2 Scope
Production-ready communication services.
Expanded signal support and signal scaling.
Enhanced behavioral and mathematical models.
Developer sandbox and diagnostic utilities.
Enhanced desktop visualization.
Configuration and calibration tools
Validation and testing framework
03 Future Platform Expansion
The communication architecture and emulator engine developed during Phases 1 and 2 are intended to support future enhancements without requiring redevelopment of the core platform:
Additional TMdrive configurations
Additional motor models
Enhanced 3D visualization
Internal motor and magnetic flux visualization
Browser deployment
Engineering and customer demonstration environments
Interactive training content
Virtual and mixed reality deployment
Expanded digital twin applications.
TMDRIVE-10E2 Emulator Platform

## Slide 7: Strategy & scope Production Emulator Platform
Development Strategy
ForgeFX recommends an incremental engineering approach. The behavioral proof of concept has already been demonstrated internally. The next milestone is to validate communication with the TMdN Navigator through a rapid engineering proof of concept. After communication has been verified, the validated architecture can be evolved into a production-ready emulator platform. This phased strategy reduces technical risk, provides measurable engineering milestones, and ensures each stage builds directly upon verified functionality.
Assumptions & Change Management This proposal is based upon the information, documentation, and technical discussions completed to date.
Requirements discovered during development that significantly expand the agreed Phase 1 scope—including additional communication protocols, signal libraries, TMdrive configurations, visualization capabilities, production deployment requirements, or integration with additional software or hardware—will be evaluated jointly by ForgeFX and TMEIC and addressed through a mutually agreed change order or subsequent phase.
.
TMDRIVE-10E2 Emulator Platform

## Slide 8: PROJECT EXECUTION
ForgeFX recommends executing Phase 1 – Communication Validation Proof of Concept under a Time and Materials (T&M) engineering services agreement using a blended engineering labor rate of $185 per hour, with a Not-to-Exceed (NTE) value of $85,000.
This commercial model provides TMEIC with the flexibility needed for an iterative engineering proof of concept while ensuring total project costs remain within an agreed budget ceiling. Engineering services will be invoiced monthly based on the actual labor performed at the blended engineering rate, up to the Not-to-Exceed amount.
The anticipated performance period for Phase 1 is approximately two to four months, depending on the availability of technical documentation, software access, subject matter experts, customer review cycles, and the results of ongoing integration activities.
PROGRESS REPORTING To provide complete transparency throughout the engagement, ForgeFX will submit monthly invoices that include:
A summary of engineering activities completed during the billing period.
Total engineering hours billed using the blended engineering rate.
Progress toward the Phase 1 objectives and deliverables.
Cumulative project expenditures.
Remaining budget available under the Not-to-Exceed amount
BUDGET AUTHORIZATION & CHANGE MANAGEMENT
If the Phase 1 objectives are successfully completed before the authorized Not-to-Exceed amount has been fully utilized, ForgeFX will invoice only for the engineering services actually performed.
Should TMIEC elect to continue development beyond the defined Phase 1 objectives, ForgeFX may, upon written authorization from TMIEC, apply any remaining authorized Not-to-Exceed budget toward mutually agreed follow-on activities. These activities may include refinement of the communication proof of concept, expansion of emulator functionality, or initiation of selected tasks identified within the proposed Phase 2 roadmap, provided they remain within the available authorized budget.
Should additional requirements or unforeseen integration activities arise that would exceed the authorized Not-to-Exceed amount, ForgeFX will notify TMEIC before doing so. Any additional work will require mutual written approval through a contract amendment or change order.
TMDRIVE-10E2 Emulator Platform
Phase | Description | Investment
Current Status | Existing ForgeFX emulator proof of concept | Completed
Phase 1 | Communication Validation Proof of Concept | Time & Materials – Blended Engineering Rate of $185/hour, Not-to-Exceed $85,000
Phase 2 | Production Emulator Platform | Scope, schedule, and pricing to be developed following successful completion of Phase 1
Phase 2 is presented to illustrate the anticipated development path following successful completion of Phase 1. The scope, schedule, and budget for Phase 2 will be jointly defined based on the results of Phase 1 and TMEIC's desired production objectives.

## Slide 9: Let’s Get Started!
ForgeFX Simulations
2109 N Street, Suite N Sacramento, CA 95816 (415) 788-5725 www.forgefx.com
Executive Director of
Enterprise Partnerships
Mary Pierce
Mary works closely with our clients to understand their business, identify training needs, and shape effective simulation-based training solutions.
mary.pierce@forgefx.com
(415) 788-5725, ext. 703
ForgeFX Simulations looks forward to working with you to design and develop your training simulator. If our proposal is in line with your requirements and you would like to move forward, please contact Mary Pierce to discuss next steps. She will provide a project agreement for your review.
BOILER PLATE

## Slide 10: END

## Slide 11: Contents
3
5
7
39
45
52
61
65
71
Project Overview
Why ForgeFX
Project Features
Lesson Content
Price Options
Development Process
In Conclusion
Appendix A: About ForgeFX
Appendix B: Recent Projects
EDIT
New! Invisible links are on top of the item names and page numbers. If you need to turn them off to edit the text, don’t forget to turn them on again. Thanks!

## Slide 12: Why ForgeFX
Realistic
Industry Reputation
Extensive Experience
ForgeSIM™ Framework

## Slide 13: Why ForgeFX
A Legacy of Excellence
ForgeFX Simulations offers a uniquely qualified and strategically advantageous solution for simulation-based training development. Their proprietary technology, proven track record, and industry partnerships distinguish them from competitors and justify a sole-source procurement.
  ForgeFX is well-equipped to develop the [PROJECT]. Our experience, methodology, framework, and commitment to client success make us the ideal partner for this project. We look forward to the opportunity of partnering with [COMPANY] to create the envisioned training platform.
  ForgeSIM™ Framework – Proven, Proprietary Technology ForgeFX has developed a proprietary simulation framework, ForgeSIM™, over the past 20 years. Built atop the Unity game engine, this robust code library enables the rapid development of high-quality, custom simulation applications—offering clients a lower-risk, cost-effective solution with reduced development timelines and enhanced technical stability.
  Unity Game Engine Experts
  ForgeFX’s development team brings deep technical expertise in Unity, the most widely adopted engine for immersive content development. Their mastery ensures optimal performance, seamless hardware integration, and compelling user experiences across VR, AR, and MR platforms.
  Meta Technology Partner
  As an official Meta Technology Partner, ForgeFX is uniquely positioned to access early platform innovations, tools, and support from Meta. This relationship ensures ForgeFX delivers cutting-edge solutions that are future-ready and aligned with the evolving capabilities of mixed reality hardware.
  Trusted by Industry Leaders ForgeFX has delivered successful training simulations for many Fortune 500 companies—including FedEx, Caterpillar, and GE Healthcare—addressing critical workforce challenges across logistics, heavy equipment, and medical industries. Their work is validated by repeat business, cross-industry referrals, and sustained client relationships.
  Pioneers in Virtual Reality Training With roots in traditional desktop-based simulation, ForgeFX was an early adopter of VR and has been delivering immersive training solutions since the inception of modern VR hardware. Their experience spans the full evolution of XR technologies, giving them unmatched insight into best practices for effective learning in virtual environments.

## Slide 14: REDEFINING REALITY
Realistic
Economical
Engaging
Safe
Change to holotrainer

## Slide 15: Redefining reality
Where what is possible, becomes what is next
ForgeFX stands at the cutting edge of simulation technology, blurring the lines between real-world operations and virtual training environments. As rapid advancements make these tools increasingly accessible, organizations are transforming their training aspirations into strategic investments. Modern simulation technology has transcended traditional virtual reality, becoming an integral extension of our physical world. ForgeFX excels in navigating the intricate interplay between simulated and physical realities. We partner with your company to identify the most effective simulated features, tailoring solutions that propel your training capabilities into a future rich with possibilities.
Virtual Reality (VR) is an immersive simulation experience that places users in a computer-generated environment. It is used for training, gaming, and virtual tours, such as pilots simulating flights, soldiers training in virtual combat, and medical professionals practicing surgeries.
Mixed Reality (MR) is a hybrid environment where physical and digital objects coexist and interact in real-time. It is ideal for scenarios requiring seamless interaction between real and virtual elements, such as engineers manipulating virtual prototypes and educators creating interactive learning experiences.
Augmented Reality (AR) overlays digital information onto the real world, enhancing the user's perception. It is often used in medical training with anatomical overlays and industrial settings where assembly instructions are displayed on machinery.
Extended Reality (XR) is an umbrella term for VR, AR, and MR, representing technologies that extend the user’s experience of reality. It encompasses comprehensive training programs and simulation solutions for all.
Risk-Free Skill Building for Real World Mastery.

## Slide 16: PROJECT OVERVIEW
Realistic
ForgeFX Simulations proposes to develop and deliver a custom-built ____ training solution. The simulator will faithfully replicate ____. By_____, ForgeFX aims to provide an immersive and realistic training experience that enhances operator efficiency, productivity, and safety.
[COMPANY] seeks to enhance their current training methods for _____. The goal is to address operational errors, safety risks, and inefficiencies in the existing training process. They envision a solution that leverages advanced technology to provide immersive and realistic training experiences for operators of their _____.

## Slide 17: Project Features
The following pages detail the many aspects of the training simulator that ForgeFX will develop to meet your trainees’ needs.
EDIt
edit

## Slide 18: SIMULATOR Foundation
These components are integral to a robust, compelling simulator. The following pages describe in more detail how these features work to achieve a rewarding educational experience.
[PROJECT]
LMS Integration
Simulator data can be uploaded to your LMS, providing an easily accessible record of trainees’ progress.
Mixed Reality Training
Pass-through video capability augmented with multimedia information.
PERFORMANCE TRACKING
The trainees’ actions in each session will be tracked, and the results will be displayed in a performance report screen.
Familiarization Tutorial
A brief introduction to the application interface promotes speedy proficiency.
Instruction Modes
Two levels of guidance allow trainees to learn, practice, achieve mastery, and be tested on their knowledge.
Audio Narration
Spoken instructions provide non-visual cues and audio learner support.
User Interface
Utilizing modern best practices in user interaction design ensures an easy and intuitive application.
Hand Tracking
Controller-free technology allows for more natural, hands-on learning.
ForgeSIM™ Framework
A solid, tested code library ensures that the simulator is built efficiently and will support future expansion.
EDIT
Additional boxes and a template for new boxes is in the Alternates section.
- G

## Slide 19: FORGESIM™ FRAMEWORK
Realistic
Performance Tracking
Real-World Integration
Rapid Development

## Slide 20: ForgeSIM™ Framework
Essential
Building Blocks
of the Training Simulator
ForgeFX's commitment to innovation and quality is embedded in every layer of our ForgeSIM™ suite. It embodies the best practices and technological advancements we've acquired over numerous successful deployments. Each component is designed to integrate seamlessly, providing clients with a cohesive development experience from concept to execution.
Here are the elements of the framework:
ForgeSIM™ CORE: Our core re-useable application framework enabling rapid development of fundamental application flows, based on a rock-solid foundation.
ForgeSIM™ CONNECT: Proprietary process and approach to bridge the gap between static machine and equipment CAD files to their interactive counterparts, matching real-world behaviors.
ForgeSIM™ CONTROL: Pre-built system to connect real-world equipment controls to ForgeSIM-based applications. Protocol support includes both custom and standard CAN-BUS systems.
ForgeSIM™ TRACK: Sophisticated system which granularly tracks both raw user actions as well as client-specified higher-level performance assessment and reporting criteria.
ForgeSIM™ GATHER: Time-tested multiplayer framework designed specifically for the team-based practice and instructor/student modalities required for simulation-based training.

## Slide 21: Virtual Reality Training
Realistic
Economical
Engaging
Safe
Change to holotrainer

## Slide 22: Virtual Reality Training
Risk-Free
Skill Building
for Real World Mastery
Virtual Reality (VR) is a revolutionary technology that has transformed operator training. VR offers an immersive experience that makes it an excellent choice for training across a wide range of industries. Here are some of many compelling reasons why:
Realistic Simulation: VR creates highly realistic and immersive environments that replicate real-world scenarios. This allows trainees to experience situations as if they were physically present, enhancing the effectiveness of the training.
Safe Environment: Virtual reality provides a safe space for trainees to make mistakes and learn from them without real-world consequences. This benefit is particularly valuable in high-risk industries.
Cost-Effective: While traditional training methods often involve expensive equipment, materials, and facilities, VR training eliminates the need for physical props and allows for the reuse of virtual assets.
Accessibility: VR training can be conducted remotely, making it accessible to a wider audience. Trainees can participate from different locations, reducing the need for travel and associated expenses.
Engagement: The immersive nature of VR captivates trainees, increasing their engagement and motivation to learn. Leveraging positional tracking allows users to feel a greater sense of presence in the simulated environment, which leads to better retention of information and skills.
Repeatability: VR simulations can be repeated as many times as needed without wear and tear on physical equipment. Trainees can practice until they achieve proficiency.
Risk-Free Skill Building for Real World Mastery.

## Slide 23: Virtual Environment
Realistic
Terrain
Objects
Structures
Indoor environment is in the Alternates section.
- G

## Slide 24: Virtual Environment
The All-Access Pass Experience Simulator that ForgeFX developed for Caterpillar includes both North America and Mexico terrains, allowing the user to train with different environmental conditions, visibility factors, and construction material.
Case Study: Caterpillar
The Warehouse and workspace
The simulator will immerse users in a visually rich, fully rendered 3D warehouse environment that mirrors the everyday spaces where forklift operations occur. Every structure, surface, and object will be purposefully modeled to heighten realism and create a sense of presence that supports meaningful, task-based learning.
  Authentic Warehouse Layout: From pallet zones to staging areas and industrial structures, the environment will reflect the flow and scale of (company’s) facilities, providing a practical layout that reinforces spatial logic and operational flow.
  Visual and Spatial Immersion: Proportions, lighting, and texture details will enhance depth perception and spatial awareness, helping users orient themselves naturally while remaining focused on the task at hand.
In collaboration with (Company’s) training team, we’ll ensure the environment includes key features and visual markers that reflect real-world training conditions, reinforcing safety, awareness, and operational readiness from day one.

## Slide 25: Virtual Environment
The Job Site and Training Context
Once inside the headset, learners are placed in a realistic, immersive 3D environment that mirrors the look and feel of the real-world jobsite. Carefully crafted lighting, textures, and spatial details provide the visual grounding for the simulated training, while layout and architectural cues ensure the environment feels instantly relatable. Example virtual environments include: Warehouse Safety Fault Finding A broad, industrial-scale environment designed to evoke the busy visual texture of a working warehouse, open bays, stacked inventory, overhead piping, and ambient worksite clutter. Sightlines are intentionally layered, with nooks, overhead structures, and varied surface materials that create a rich, spatially complex environment for visual orientation and environmental realism.
  PPE & Welfare Station A thoughtfully staged interior space that mirrors the comfort and utility of on-site welfare areas. This room may feature rows of lockers, benches, mounted PPE stations, and day-to-day details such as signage or posted instructions, subtle touches that make the space feel immediately familiar to trainees upon entry.
  Working Safely At Height A dramatic vertical training setting that recreates the height, exposure, and structural geometry of a multi-level scaffold system. With open skies above, guardrails at the edge, and distant site vistas on the horizon, this setting reinforces the psychological sensation of elevation and spatial awareness—key elements for trainees preparing for work at height.
  ForgeFX is well-equipped to develop the [PROJECT]. Our experience, methodology, framework, and commitment to client success make us the ideal partner for this project. We look forward to the opportunity of partnering with [COMPANY] to create the envisioned training platform.
multi enviro

## Slide 26: Virtual Equipment
Realistic
Dynamic
Interactive
Detailed

## Slide 27: Virtual Equipment
Virtual machine
The proposed simulator’s centerpiece will be a fully interactive 3D (equipment/ machine). This digital replica will be developed to industry-standard scale and functionality using CAD references, photo documentation, and walkthroughs. While not modeled after a single OEM, the simulator will maintain broad realism and operator familiarity, supporting a wide range of internal training use cases.
True-to-Scale Layout and Visibility Built at full scale, the (machine) model will reflect the spatial relationships between operator seating, controls, and surrounding zones, supporting natural posture and environmental awareness inside VR.
Accurate to the Detail To reinforce real-world recognition, the (machine) will be modeled to emphasize structural accuracy, with clearly defined parts, surface details, and texturing.
Operationally Responsive Features All primary control elements (machine components) will be rigged for animation and interaction, allowing users to interact directly with the machine to support inspection routines, basic maneuvering, and safety-related actions.
Networked Training for Collaborative Learning
CASE STUDY: CATERPILLAR
ForgeFX’s experience and expertise is highlighted in a previous project with Caterpillar. The excavator operator training simulator improves safety and efficiency by providing an engaging learning platform, offering hands-on experience with machine controls and operations.
REVIEW
EDIT

## Slide 28: Virtual Equipment
In the training simulator ForgeFX developed for the TRUMPF Group, hand tracking plays a crucial role by allowing the trainee to employ precise hand movements to manipulate small machine components.
Case Study:
TRUMPF TruLaser 2030
Engagement Redefined:
Hands-On Experience
Our simulator transforms (process) into a memorable, muscle‑memory moment by surrounding trainees with realistically crafted, interactive assets. Whether clipping a safety harness, stabilizing a scaffold plank, or powering up a handheld tool, each item appears at true scale with lifelike textures and intuitive responses. Learners grip, lift, latch, and operate equipment exactly as they would on‑site, only inside a risk‑free, data‑rich virtual environment, building real‑world confidence long before they step onto the job.
Natural Interaction: Harness Safety Routine (VR Scaffold): Using natural hand‑tracking, learners clip a virtual carabiner to a scaffold anchor, watch the lanyard tighten, and step forward only when the system confirms full tie‑off, building instinctive compliance at height.
Realistic Environment: Smart Lift Challenge (VR Warehouse): Trainees scan a box’s weight tag and proceed to follow the instructions to safely lift the selected box or choose an approved virtual tool to assist with moving the box correctly.
Enhanced Engagement: Power‑Tool Safety Check (VR Tool Bay): Learners pick up the virtual electric drill, inspect the cord, secure the workpiece in a virtual clamp, and are prompted with the same precautions as one would using the physical drill.
By focusing on tactile components and replicating the natural physical interactions, the simulator ensures that skills learned virtually translate directly to on‑the‑job performance, accelerating competency while driving incident rates toward zero.
multi machine/process

## Slide 29: User Interface
Realistic
Accessible
Relevant
Intuitive

## Slide 30: User Interface
In the several training simulators developed for JLG Industries, the virtual controls were conveniently placed in an otherwise unused space, scaled to be easily reached in MR, and designed to coordinate with the machines‘ real controls.
Case Study: JLG
Enhancing Engagement
The ways in which people interact with various computing devices have evolved a great deal, and ForgeFX stays current with the best practices of user experience (UX) design. Our goal is to craft intuitive interfaces that allow users to focus on the content of simulator lessons. Venturing into UX for a MR environment is a pioneering endeavor, one which ForgeFX has consistently been at the forefront to driving innovation as we advance the use of mixed reality training simulators.
An intuitive interface and experience not only boosts engagement but ensures that learners stay motivated, navigating seamlessly through the virtual curriculum. The user interface is crucial in MR training as it dictates how trainees interact with lessons. Ultimately, an exceptional interface fosters a rewarding user experience, enhancing learners‘ enjoyment and information retention.
edit

## Slide 31: Hand Tracking
Realistic
Effective
Natural
Easy

## Slide 32: Hand Tracking
In the training simulator ForgeFX developed for the TRUMPF Group, hand tracking plays a crucial role by allowing the trainee to employ precise hand movements to manipulate small machine components.
Case Study:
TRUMPF TruLaser 2030
Engagement Redefined:
Hands-On Experience
Hand tracking is the detection of user hand movements in the virtual reality (VR) environment. Included with all modern mixed reality devices, this technology allows for direct and natural manipulation of virtual objects, as opposed to clicking on them with a controller device, thereby providing an immersive and realistic training experience.
In the proposed simulator, hand tracking will play a pivotal role in enhancing trainee engagement and knowledge retention. The following are key benefits of this feature:
Natural Interaction: The ability for trainees to use their hands to move and manipulate virtual objects just as they would in real life enhances immersion, stimulates muscle memory, and makes the training more intuitive.
Realistic Environment: By enabling trainees to interact directly with virtual products, hand tracking creates a training environment that closely mirrors real-world scenarios.
Enhanced Engagement: The ability to interact naturally with the VR environment increases trainee engagement, giving them a great sense of presence and agency in the virtual world.
Finally, hand tracking technology also unlocks unique options for performance analysis. For example, to track fine-grained trainee interactions during the session, providing valuable insights into their understanding and proficiency.

## Slide 33: Audio Narration
Realistic
Focused Instruction
Accommodates Learners
Enhances Realism

## Slide 34: Audio Narration
In this UAS training simulator for the JPEO, ForgeFX not only provided a choice of male or female narration options, but also emulated real-world radio communications between squad members to provide context and verisimilitude for the lesson.
Case Study:
Tele-Op Simulator
Boosting
the Gain of Training
Recent advances in realistic AI-generated voices have made audio narration of lesson content affordable and easy to produce. ForgeFX frequently turns to the services of WellSaidLabs to create custom narration of our clients’ lessons. Clients can choose from a range of genders, ages, and narrative styles for spoken content. When a script is uploaded, the audio narration is generated within seconds, which makes it easy to revise and update lesson content.
Providing optional audio narration to trainees can greatly boost engagement and knowledge retention. Many people can find learning challenging when content is delivered via written text but have no problem understanding it in audio form. In addition, audio reinforcement can overcome reading difficulties such as dyslexia or language unfamiliarity.
Another use of audio feedback is to provide over-the-shoulder coaching to the trainee while they’re engaged in a task. Prompts such as “that’s too fast” lets them focus on what they’re doing without having to look away to read text.
When delivering critical information that can affect expensive equipment or even lives, it’s important to accommodate different learning styles and provide several types of information to teach as effectively as possible.

## Slide 35: VOICE COMMANDS
Realistic
Hands-Free Operation
Contextual Understanding
Natural Language Processing

## Slide 36: VOICE COMMANDS
In this UAS training simulator for the JPEO, ForgeFX not only provided a choice of male or female narration options, but also emulated real-world radio communications between squad members to provide context and verisimilitude for the lesson.
Case Study:
Tele-Op Simulator
NATURAL LANGUAGE PROCESSING
As a complement to the applications traditional user interface, the proposed simulator will feature an innovative voice command system driven by a state-of-the-art large language model (LLM). LLMs are practical artificial intelligence systems that can understand and respond to human language with remarkable accuracy. This feature will enable trainees to control the simulator with their voice using natural language, allowing them to focus on the learning experience.
Key features of this capability include:
Natural Language Processing: The simulator will understand and respond to an array of verbal commands related to navigation, module selection, and lesson control, even if they are imprecisely expressed. For example, trainees can use commands like "Start the engine," "Open the maintenance module," or "Pause the lesson" to control the training application.
Context and Intent Understanding: This is the ability to consider context to help infer intent, allowing the simulator to accurately interpret and execute trainee commands.
Hands-Free Operation: By utilizing voice commands, trainees can focus on the simulator's visuals and controls without the need to manually navigate menus.
The incorporation of an LLM-driven voice command system lays a solid groundwork for the future evolution and refinement of the simulator and unlocks up a range of exciting possibilities, such as broadening the scope of voice commands, tailoring learning experiences to individual needs, and integrating virtual expert guidance within the application.
x

## Slide 37: Instruction Modes
Realistic
Guided
Unguided

## Slide 38: Instruction Modes
Guided and Unguided
Training
Modalities
The simulator will feature two distinct instructional modes: “Guided” and “Unguided.” These modes are designed to provide a comprehensive learning experience, catering to different stages of the training process.
Guided Mode This mode is intended for initial learning phases, where trainees are still familiarizing themselves with basic operations. In this mode, students will be provided with step-by-step instructions and hints to help them navigate through various tasks. The guided mode will:
  Provide real-time feedback and support to ensure correct understanding and application of procedures.
  Enable trainees to practice in a low-pressure environment while they gain confidence.
Unguided Mode Once trainees have gained sufficient knowledge and confidence from the guided mode, they can transition to the unguided mode. This mode serves as an assessment tool where students apply their learned skills without any assistance. This mode will:
  Challenge trainees to perform tasks independently, reinforcing their understanding of operations.
  Generate after-session performance reports that highlight areas of strength and those requiring improvement.
Incorporating both modes into the simulator ensures a comprehensive training approach that caters to varying levels of expertise among operators. It allows beginners to learn at their own pace in a supportive environment, while more experienced operators can test their skills and knowledge in realistic scenarios.

## Slide 39: Familiarization Tutorial
Realistic
EDIT
Boosts Confidence
Ensures Proficiency
Practical Experience

## Slide 40: Familiarization Tutorial
Quickly
Mastering
the Virtual Interface
Our training simulators include a Familiarization Tutorial which is designed to ensure users quickly adapt to and excel in a virtual environment. Here’s what it includes:
  Intuitive User Interface Navigation: Our tutorial begins with an in-depth guide on navigating the user interface. This feature is crucial for empowering users to move seamlessly within the virtual world, boosting their confidence and efficiency from the start. The intuitive design reduces the learning curve, enabling users to focus on training objectives rather than mechanics.
  Practical Experience with an Example Model: We introduce an example model for hands-on practice. This model is representative of real-world scenarios, providing users with a safe and controlled environment to apply their skills. This practical approach not only reinforces learning but also enhances the users’ ability to handle complex tasks in real situations, bridging the gap between simulation and actual application.
  Training in Hand or Control Interaction: The tutorial trains users in interacting with virtual models using their hands or provided controls. This training is vital for developing fine motor skills and precision in a virtual setting. Users gain the ability to perform intricate tasks with accuracy, greatly enhancing their operational competence in real-world applications.
Our Familiarization Tutorial is designed not just to acquaint users with the VR system, but to equip them with the skills and confidence needed for proficient operation in their respective fields, ensuring a smooth transition from virtual to real-world applications.

## Slide 41: Performance Tracking
Realistic
Customize Goals
Monitor Progress
Individualize Learning

## Slide 42: Performance Tracking
In the RENDR Tele-Op Simulator developed for the JPEO-CBRND, ForgeFX displayed trainees’ performance data in a graphic, gamified style to increase readability and engagement while reporting precise real-world-based measurements.
Case Study: Rendr Tele-Op
Monitoring
Trainee
Proficiency
The proposed simulator will incorporate a robust system for tracking trainee performance. This feature is designed to provide valuable insights into the progress of each trainee, enabling trainers to identify areas of strength and improvement.
  Performance Tracking: The simulator will track actions taken by the trainees during their training sessions, time spent on each task, and correct and incorrect actions taken.
  Data Analysis: The collected data will be analyzed in real-time to provide immediate feedback to the trainees. This instant feedback mechanism is designed to reinforce correct actions and rectify mistakes promptly, enhancing the learning process.
  Reporting: At the end of each training session, a performance analysis report will be generated. Available as a downloadable text document, this report could potentially integrate with an existing Learning Management System (LMS) for tracking and analysis across multiple training modules.
Trainers will be enabled to monitor trainee progress, provide timely feedback, and make data-driven decisions to enhance the effectiveness of their training programs overall.
edit

## Slide 43: Multi-User Training
Realistic
Shared Environment
Collaborative Learning
Realtime Communication

## Slide 44: Multi-User Training
Networked Training for Collaborative Learning
The simulator will succeed in the goal to revolutionize the way training is conducted by providing a networked multi-user training system. This enables simultaneous training of multiple users in a shared virtual environment, fostering collaboration and real-time interaction among both students and trainers. This system is designed to support various types of training structures:
One-On-One Training: Direct interaction between a single trainee and trainer, allowing for personalized instruction and immediate feedback.
One-To-Many Training: Instructors can guide multiple trainees simultaneously, promoting an efficient use of resources.
Key features of the system include:
Real-Time Interaction: Trainees can interact with each other and their instructors in real-time within the virtual environment. This fosters teamwork and enhances development of problem-solving skills.
Shared Virtual Environment: Allows for both collaboration on tasks or observing others’ actions.
VoIP Communication: Voice over Internet Protocol (VoIP) technology for natural verbal communication among users.
Leveraging ForgeFX’s extensive experience in developing multi-user VR simulations, the simulator will offer an immersive, interactive platform that enhances engagement and knowledge retention.
CASE STUDY:
CBRND Holotrainer
Past projects such as the HoloTrainer for JPEO-CBRND, which includes multiuser telepresence functionality, ensure that ForgeFX is well-equipped to deliver on this aspect of the project.
Note: Multi-user functionality will require a yearly support subscription. Please see the Scope & Cost Options page for details.

## Slide 45: LmS Integration
Realistic
Familiar
Motivating
Efficient

## Slide 46: Learning Management System Integration
CASE STUDY: CANVAS FOR OCUWELD
Using Data
to shape
the perfect curriculum
CASE STUDY: CANVAS FOR OCUWELD
ForgeFX has proven expertise in developing simulators that integrate effectively with existing systems, as exemplified by StrataTech’s OcuWeld project which allows trainees to login to their Canvas LMS account.
ForgeFX has proven expertise in developing simulators that integrate effectively with existing systems, as exemplified by StrataTech’s OcuWeld project which allows trainees to login to their Canvas LMS account.
ForgeFX recognizes the importance of integrating our training applications with Learning Management Systems (LMS) for our clients.
  Web-based performance monitoring offers trainers a user-friendly, and familiar, web-based portal to monitor trainees’ performance and progress.
  Efficient learning management: LMS integration facilitates the management of training activities, reducing the administrative burden of manual tracking and reporting.
  Increased engagement and motivation: Progress-over-time tracking introduces an element of gamification, enhancing engagement and motivation levels.
Key features of this potential integration will include:
  User Authentication: The simulator will utilize either the LMS’s user authentication system or an independent authentication system to ensure secure access to training sessions. This flexible approach allows for a tailored solution that aligns with specific requirements and preferences.
  Training Session Records: Upon completion of each training session, a detailed performance analysis report will be generated by the simulator. This report can then be uploaded to the LMS, providing an easily accessible record of each trainees’ progress over time.
  Progress Tracking: The integrated system will allow trainers to monitor trainee progress over time, identifying areas of strength and areas needing improvement. This data-driven approach can inform future training strategies and contribute to continuous improvement in training outcomes.

## Slide 47: Multi-Language Support
Realistic
Immersive
Collaborative
Inclusive

## Slide 48: Multi-Language Support
CASE STUDY: CATERPILLAR
Though the feature was not implemented in the final release application, the Caterpillar simulator was originally designed to include both English and Spanish text.
Global Reach
with a
Local Touch
Supporting multiple languages in a virtual reality (VR) training simulator offers a range of benefits that enhance the learning experience and accessibility for users globally.
  Inclusivity: Users from different linguistic backgrounds can engage with the training content in their native language, which significantly improves comprehension and retention. This is particularly important in complex or technical training scenarios, where understanding nuances is crucial.
  Global collaboration: Trainees from various parts of the world can participate in the same training sessions, promoting a more integrated and diverse learning environment. This aspect is especially beneficial for multinational corporations and organizations that operate across different countries, as it ensures consistent training standards and experiences for all employees.
  Scalability: Organizations may deploy the same training content across multiple regions without the need for customization. This not only saves time and resources but also ensures that the quality and consistency of the training content are maintained across different languages.
  Cognitive engagement and immersion: When users interact with the simulator in their native language, they are more likely to be fully engaged and immersed in the training scenario. This heightened level of engagement enhances the effectiveness of the training, as users are more focused and motivated to learn.
Edit

## Slide 49: Real-World Controls Integration
Realistic
edit

## Slide 50: Real-World Controls Integration
Real controls,
Real skills
The simulator will be designed with the option to integrate with real-world physical cab controls. This option is a significant aspect of the simulator's design, with benefits including:
  Enhanced Realism: In addition to the robust virtual control setup, the supplementary physical controls feature further enhances the realism of the training experience. Integrating these controls using a CANBUS to USB system supports the seamless blend between virtual and physical elements in the simulator.
  Seamless Transition and Practical Skills: Whether trainees practice with virtual controls or physical controls, the focus remains on ensuring a smooth transition to real-world operations. Virtual controls provide a solid foundation, while the physical controls build upon this base to familiarize trainees with the feel of the physical equipment they will use in the field.
  Adaptable and Comprehensive Training Solution: The simulator will provide a comprehensive and adaptable training solution. The virtual controls serve as the core of the training experience, versatile enough to be effective in various training contexts. The optional physical controls are an enhancement, offering an additional layer of realism for those who seek a more hands-on approach.
The joystick controllers integrated with our training simulator for GGS play a crucial role in building deicing skills, helping the trainee build muscle memory that translated directly to real-world equipment.
CASE STUDY: Global Ground Support

## Slide 51: Lesson Builder
Realistic
Guided
Unguided

## Slide 52: Lesson Builder
Buildable lessons, infinite possibilities
The Lesson Builder is a no-code authoring tool that enables trainers and instructors to create custom training lessons using predefined assets, environments, and interactive elements—all within the simulator’s framework. Users can configure objectives, define step-by-step instructions, and set pass/fail conditions through a user-friendly interface without requiring programming skills. Lessons can be saved locally or shared via an online library, allowing users to browse, download, and integrate community-developed modules. This fosters knowledge sharing and continuous improvement, giving organizations access to a growing repository of ready-to-use training content without extensive development effort. Here's how it works.
  No-Code Lesson Creation: Users can build custom training scenarios using an intuitive drag-and-drop interface without requiring programming skills.
  Predefined Assets & Environments: Leverage built-in simulator assets, environments, and interactive elements to construct realistic training scenarios.
  Step-by-Step Instructions: Define structured workflows, including instructional prompts, tool usage steps, and decision points.
  Pass/Fail Conditions: Set performance criteria, such as time limits, accuracy requirements, or task completion metrics.
  Assessment & Feedback: Integrate automatic performance tracking with real-time feedback and post-lesson evaluation.
  Scenario Testing & Preview: Run and test lessons within the simulator before saving and publishing.
  Online Lesson Library: Browse, download, and utilize lessons created by other users, fostering knowledge exchange and best practices.
  Multi Edit Access: Enable training team members to access, use, and edit created lessons, facilitating collaboration and refinement.
  Version Control & Updates: Allow lesson creators to update and improve their lessons over time, with version tracking for transparency
Notes: The Lesson Builder empowers trainers to craft complex, adaptive scenarios with 10-15 distinct steps. Instructors can create branching narratives, customize environmental conditions, and define specific proficiency criteria for each step. The system's real-time data collection facilitates performance analysis and scenario refinement. This level of customization and insight makes the Lesson Builder ideal for industries where hands-on training is crucial but logistically challenging, such as manufacturing, construction, and high-risk

## Slide 53: Avatar Virtual Presence
Realistic
Interactive
Relatable
Impactful

## Slide 54: Avatar Virtual Presence
In this UAS training simulator for the JPEO, ForgeFX not only provided a choice of male or female narration options, but also emulated real-world radio communications between squad members to provide context and verisimilitude for the lesson.
Case Study:
Tele-Op Simulator
Customized
avatars revolutionized impact
The xxxxx Simulator’s Avatar or team of Avatars will be invaluable for teaching soft skills to hard workers. ForgeFX will custom-create an avatar that virtually embodies the xxxxxxx standards, from its appearance to its language.
Key features of this capability include:
Customizable Realism: The simulator’s avatars can range from stylized to photographic realism, allowing the avatars’ appearances to be most relatable to teams and enhancing the overall immersive experience.
Advanced AI Integration: xxxxxxx Simulator’s avatars will utilize the latest advancements in character design software and AI-generated human features, enabling realistic human appearances and behaviors.
Standardized Interaction Programming: The ability to program avatars to interact and respond based on xxxxx standardized communication expectations ensures that the training scenarios are relevant and impactful.
ForgeFX offers expert guidance to ensure the selected avatar features align perfectly with training objectives, maximizing the effectiveness of the simulation. By working closely with xxxxxxxx ForgeFX will create avatars that are visually realistic and capable of delivering the training interactions desired.

## Slide 55: LESSON CONTENT
This section describes in more detail the structure and type of lessons that will be included in the proposed simulator.
EDIt

## Slide 56: Lesson Definition
Defining
Simulator-based lessons
The simulator training lessons are tailored to meet your initiative’s training requirements. The lesson framework supports selecting and including content based on specific training needs and offers the flexibility to expand and integrate additional lessons as the program progresses.
Objective, Overview, and Learning Outcomes: The simulator lesson will outline what the learner will achieve by the end of the lesson, summarizing the key content, skills, and knowledge areas covered. It will provide a clear statement of the intended learning goals and the specific, measurable outcomes that will indicate the learner’s competence.
Immersive Instructional Content and Lesson Flow: A typical lesson comprises 10-15 steps, and learners will be guided through these steps using virtual prompts, ensuring a smooth and coherent flow throughout the lesson. The instructional content includes interactive exercises and real-time feedback, all within the simulated environment.
Assessment and Feedback: In the virtual training lesson, assessment and feedback are seamlessly integrated throughout the experience. As learners progress through each step, the simulation automatically provides real-time assessment, offering feedback on their performance where required. At the end of the lesson, a performance summary report will provide a comprehensive overview of the learner's progress.
Risk-Free Skill Building for Real World Mastery.

## Slide 57: Lesson Types
Tailoring
Training to Maximize
Learning
To support the training goals, the simulator will feature a variety of lesson types tailored to different stages of skill development. From low-pressure equipment familiarization to high-impact operational tasks and fault diagnosis, each lesson type is designed to reinforce safe habits, build confidence, and prepare trainees for real-world performance. These formats ensure training is both scalable and adaptive, meeting students where they are in their learning journey.
Familiarization Lessons: These introductory lessons let trainees explore equipment layouts and UI elements through interactive hotspots, giving them contextual information in a low-pressure environment. They prepare users for hands-on tasks by visually demonstrating controls and system interfaces, eliminating the need for procedural actions.
Operational and Procedural Lessons: Training begins with a guided, step-by-step simulation that walks the trainee through equipment operation or process-based tasks, reinforcing correct techniques in real time. Once the guided phase is complete, the trainee advances to the unguided version, performing the same task independently without prompts. Ultimately, they receive an automated scorecard with assessment and feedback.
Guided Troubleshooting Lessons: These guided lessons introduce preset faults or failures into an otherwise standard workflow, requiring users to diagnose and resolve issues as part of the procedure. Learners follow structured steps to identify symptoms, isolate root causes, and apply corrective actions within a controlled scenario.
Pre-Programmed Fault Simulations: In these unguided lesson scenarios, fault conditions are embedded into the virtual procedure, requiring users to detect and resolve issues without external prompts. The system evaluates their real-time actions, tracking safety, efficiency, and accuracy.
Risk-Free Skill Building for Real World Mastery.
  (

## Slide 58
TECHNOLOGY ROADMAP
Familiarization
These introductory modules let trainees explore equipment layouts and UI elements through interactive hotspots, giving them contextual information in a low-pressure environment. They prepare users for hands-on tasks by visually demonstrating controls and system interfaces without requiring procedural actions.
2
Model Viewer
Sets the stage with a tappable 3D model experience—letting visitors explore components, layouts, and features in context.
1
Lesson Types
(xxxxxx)
This section outlines the core lesson types available within the simulation, each designed to adapt to your specific training requirements. A complete virtual reality training solution typically includes a combination of lesson types.
Operational and Procedural
Training begins with a guided, step-by-step simulation that walks the trainee through equipment operation or process-based tasks, reinforcing correct techniques in real time. Once the guided phase is complete, the trainee advances to the unguided version, performing the same task independently without prompts. At the end, they receive an automated scorecard with assessment and feedback.
3
5
4
Troubleshooting
These guided lessons introduce preset faults or failures into an otherwise standard workflow, requiring users to diagnose and resolve issues as part of the procedure. Learners follow structured steps to identify symptoms, isolate root causes, and apply corrective actions within a controlled scenario.
Fault Simulation In these unguided lesson scenarios, fault conditions are embedded into the virtual procedure, requiring users to detect and resolve issues without prompts. The system evaluates their real-time actions, tracking safety, efficiency, and accuracy.
Lesson builder…?

## Slide 59: LESSON LIST
the Content with immersive quality
The (xxxxx)training simulator curriculum will be designed to capture the critical details and nuanced features of the (xxxxxxxx) machine. Based on the training goals shared by the (Company) training team, here is a revisable, partial list of potential lessons:
  Lesson One: This lesson comprehensively overviews the main components and their functions within the (Model/ process).
  Lesson Two: This lesson guides trainees through the various features and controls of the machine's control panel and interface.
  Lesson Three: This lesson helps trainees identify and understand the different tooling parts used in the machine and their specific functions.
  Lesson Four: This lesson outlines essential safety procedures and best practices for handling and maintaining tooling to ensure the safe operation and longevity of the equipment.
  Lesson Five: This lesson teaches how to ensure the machine is ready for the next job.
  Note: This is a broad-strokes lesson description. Final training content will be developed working closely with your subject matter experts.
Generic example to Prompt GPT

## Slide 60: Lesson Example
Generic Operational/ procedural example
This simulator will offer lessons tailored to Hensel Phelps’ safety training requirements. Below is a basic example of a VR training lesson, which will be refined with input from Hensel Phelps subject matter experts to ensure the inclusion of essential training details.
Safety Procedures for Installing Delineation Posts
  Initiate the Training: The trainee dons the Meta Quest 3 VR headset, instantly immersing in a realistic virtual construction site. Ambient sounds of machinery and distant conversations enhance the sense of presence. From the main menu, the trainee uses hand gestures to select the “Hand Safety for Post Delineation” module. As the selection is made, the environment transitions smoothly, and a user interface appears providing a brief overview of the training objectives and what to expect in the module.
  Review Safety Protocols: In this step, the trainee is guided through a detailed review of safety protocols for installing delineation posts. The simulator identifies critical safety points, and interactive elements highlight specific areas of the environment where hazards might be present. The trainee can watch short animated scenarios demonstrating both correct and incorrect practices and visual indicators (e.g., flashing warnings) ensure the trainee is fully aware of potential dangers and the importance of safety measures.
  Select Proper PPE: In this step, the trainee is presented with a virtual locker containing various types of personal protective equipment (PPE). They must choose the appropriate PPE from a 3D multiple-choice selection, including gloves, goggles, and other necessary items. Each item can be examined closely, and selecting an item prompts a brief explanation of its specific protective benefits. Incorrect choices trigger informative feedback, guiding the trainee towards the correct selection. The trainee can see themselves in a virtual mirror, ensuring proper fit and coverage before proceeding.
  Tool Selection: The simulator displays a multiple-choice selection of tools that could be found on the job site.
  Choosing the Correct Tool: The trainee selects the tool that best suits the task, which could include virtual guidance explaining the best choices for specific scenarios.
  Beginning Installation: With the correct PPE and tool, the trainee starts the post installation process, while the simulator provides real-time feedback on their technique to ensure safety and efficiency.
Lesson 3 – Module 1: operational/procedural lesson
  Initiate the Training: The trainee begins by putting on the VR headset and selecting the “BASIC Operational” lesson from the floating menu. Once selected, the simulation transitions smoothly into a full-scale warehouse environment. The forklift appears in front of them, accurately modeled and ready for interaction. A brief orientation begins, delivered through voiceover and subtle visual cues, introducing the trainee to the task, available controls, and key safety reminders. The interface highlights the pallet’s location, designated placement zone, and the path they’ll follow, creating a clear and intuitive entry point into the lesson.
  Preparation and Step-by-Step Execution: Each lesson is presented in a natural step sequence with strategic hints and intuitive flow. The trainee will engage in the lesson learning at their own pace, with the ability to repeat steps as needed. Lesson Steps:
      Approach the Pallet.
        Identify the pallet’s position.
        Line up forks while maintaining appropriate speed and spacing.
      Fork Adjustment and Insertion.
        Level and raise forks to proper height.
        Insert forks fully beneath the pallet without shifting it.
This VR training lesson introduces new (machine) operators to one of the most fundamental procedures, safely picking up and staging an unloaded pallet. Designed to simulate the full physicality and presence of real-world (machine) work, the lesson immerses the trainee inside a life-sized virtual warehouse, where they practice using an interactive virtual (machine) in a realistic, mistake-tolerant environment.
REVIEW
Generic example to Prompt GPT

## Slide 61: Lesson Example (continued)
  Preparation and Step-by-Step Execution: Continued
      Lift and Check.
        Raise the pallet slightly for transport.
        Pause to verify stability and fork position.
      Transport to Designated Area.
        Navigate the pallet to the designated area using smooth, controlled movement.
        Maintain awareness of aisle boundaries and visibility limitations.
      Placement and Withdrawal.
        Lower pallet to ground markers in the designated zone.
        Back out the forks carefully and confirm correct alignment.
  Lesson Completion: Once the lesson is complete, the trainee’s tracked lesson completion performance and real-time progress feedback data will be generated into a comprehensive report. The report's insight will allow the training team to review the trainee's success and identify areas that may need additional attention.
      Note: This is a broad-strokes lesson description. Final training content will be developed working closely with your subject matter experts.
REVIEW
Generic example to Prompt GPT

## Slide 62: Lesson Example
Detail Lesson example
This simulator will offer lessons tailored to Hensel Phelps’ safety training requirements. Below is a basic example of a VR training lesson, which will be refined with input from Hensel Phelps subject matter experts to ensure the inclusion of essential training details.
Safety Procedures for Installing Delineation Posts
  Initiate the Training: The trainee dons the Meta Quest 3 VR headset, instantly immersing in a realistic virtual construction site. Ambient sounds of machinery and distant conversations enhance the sense of presence. From the main menu, the trainee uses hand gestures to select the “Hand Safety for Post Delineation” module. As the selection is made, the environment transitions smoothly, and a user interface appears providing a brief overview of the training objectives and what to expect in the module.
  Review Safety Protocols: In this step, the trainee is guided through a detailed review of safety protocols for installing delineation posts. The simulator identifies critical safety points, and interactive elements highlight specific areas of the environment where hazards might be present. The trainee can watch short animated scenarios demonstrating both correct and incorrect practices and visual indicators (e.g., flashing warnings) ensure the trainee is fully aware of potential dangers and the importance of safety measures.
  Select Proper PPE: In this step, the trainee is presented with a virtual locker containing various types of personal protective equipment (PPE). They must choose the appropriate PPE from a 3D multiple-choice selection, including gloves, goggles, and other necessary items. Each item can be examined closely, and selecting an item prompts a brief explanation of its specific protective benefits. Incorrect choices trigger informative feedback, guiding the trainee towards the correct selection. The trainee can see themselves in a virtual mirror, ensuring proper fit and coverage before proceeding.
  Tool Selection: The simulator displays a multiple-choice selection of tools that could be found on the job site.
  Choosing the Correct Tool: The trainee selects the tool that best suits the task, which could include virtual guidance explaining the best choices for specific scenarios.
  Beginning Installation: With the correct PPE and tool, the trainee starts the post installation process, while the simulator provides real-time feedback on their technique to ensure safety and efficiency.
Detail Lesson Example
  Initiate the Training: The trainee dons the Meta Quest 3 VR headset, instantly immersing them in a realistic virtual warehouse. Ambient sounds of machinery and distant conversations enhance the sense of presence. From the main menu, the trainee will use hand gestures to select the “Unsetting the Wrapper” module. As the selection is made, the environment transitions smoothly, and a user interface appears, providing a brief overview of the training objectives and what to expect in the module.
  Preparation and Set Up: In this step, the trainee is guided through a detailed review of the tools, molds, and forms that will be manipulated while “unsetting” the machine. The simulator identifies critical tool requirements and the impacting variables, while interactive elements highlight the specific areas where these adjustments on the machine will be made. The trainee can watch short animated scenarios demonstrating the implications and applications of the form and mold elements installation, including visual indicators (e.g., flashing warnings), increasing trainee observation and orientation toward accuracy.
  Removing (steps to be created): In this set of steps, the trainee is set to engage with the Virtual machine. They will be guided through the detailed step-by-step process of removing the top form. During the initial orientation of the process, the simulator may feel like a guided tour, with visual highlights of each step as it could be performed. The steps will be articulated in as simple or explicit detail as required. Following is an example of how the steps for this task could appear.
  (continued on next page)
The (Simulator) will offer scalable lessons that enhance the familiarization and operations process of (company) machine. Below is a basic example of a VR training lesson.
REVIEW
Detail example to Prompt GPt

## Slide 63: Lesson Example (continued)
Detail Lesson Example (continued)
      Identify the wrapper form and spotter form.
      Identify the wind block generally covered with Teflon.
      Loosen the clips mounted to the top side of the form.
      Move the loosened form clips up out of the way.
      Loosen the form bolts that hold the form tight to the machine.
      Using the Control Panel, select the “Manual Tab” to enable the form/mold.
      Ensure the machine is in the proper position to start movement.
      Verify or Re-Select the “mold” option on the control panel.
      Use the hand wheel attached to the control panel to slowly spin the form downwards, allowing access to the form’s bolt and spring clip.
      Depress the plate on the backside of the yoke to allow the form to release.
      Check the control panel screen to ensure the mold is still enabled.
      Reverse direction to move the form to an accessible position.
      Gently remove the form. (lesson complete)
      Lesson Completion
      Once the lesson is complete, the trainee’s tracked lesson completion performance and real-time progress feedback data will be generated into a comprehensive report. The insight provided by the report will allow the training team to review the success of the trainee and the areas that may need additional attention. Note: This is a broad-strokes lesson description. Final training content will be developed working closely with your subject matter experts.
REVIEW
Detail example to Prompt GPt

## Slide 64: Fig. 1: Lesson Mockup
Once a trainee puts on a VR headset and enters the training application, they will be in a 360° simulated environment. The following elements are anticipated to be included in your project:
As with the mechanical controls, the cab computer will be realistically interactive. Inputting instructions on the touchscreen will cause the expected results on the machine.
The user will be able to see representations of their arms and hands as they operate the real-world controls. The hand-tracking capability of the VR unit ensures accurate replication of finger motions.
Lesson step instructions are visible on a panel within the trainee’s reach. The panel can be repositionable by the user to a location that is convenient to them.
In Guided Mode or when a hint is needed, animated graphic prompts appear superimposed over the levers, pedals, and other control surfaces.
The environment, equipment, trees, and logs will be full scale models that move and sound like their real-world counterparts.
E
D
C
B
A
[PROJECT]
Scope & Cost Options
MOCKUP NEEDED
REVIEW

## Slide 65: Fig. 1: Lesson Mockup
Once a trainee puts on a VR headset and enters the training application, they will be in a 360° simulated environment. The following elements are anticipated to be included in your project:
As with the mechanical controls, the cab computer will be realistically interactive. Inputting instructions on the touchscreen will cause the expected results on the machine.
The user will be able to see representations of their arms and hands as they operate the real-world controls. The hand-tracking capability of the VR unit ensures accurate replication of finger motions.
Lesson step instructions are visible on a panel within the trainee’s reach. The panel can be repositionable by the user to a location that is convenient to them.
In Guided Mode or when a hint is needed, animated graphic prompts appear superimposed over the levers, pedals, and other control surfaces.
The environment, equipment, trees, and logs will be full scale models that move and sound like their real-world counterparts.
8
7
6
9
5
4
4
3
2
1
Digging Bucket
Optimum wrapper angle and no sharp corners promote superior bucket fill and reduce material packing.
E
D
C
B
A
[PROJECT]
Scope & Cost Options
MOCKUP NEEDED
REVIEW
Click & hold to rotate
Add options in playground

## Slide 66: PRICE OPTIONS
Our proposal offers a range of scope sizes and pricing options, a comprehensive product ownership model, and a clear focus on delivering a compelling return on investment.
BOILER PLATE

## Slide 67: Product Ownership
One cost,
infinite
potential
Our clients own all the assets that we create for their projects. ForgeFX Simulations develops all assets in non-proprietary development tools, which ensures that you are not locked into any specific platform and have the freedom to modify, update, or expand your projects as needed.
One-time development cost: We believe in straightforward financial transactions without hidden fees. This means that when you commission a project with us, you're charged only once for the development of your assets.
No licensing: With ForgeFX, you don't have to worry about ongoing licensing fees for the assets we develop for you. Once the project is completed, the assets are yours to use as you wish, free from any additional licensing costs that can often accumulate over time.
No per-seat costs: Whether your team is large or small, our development approach does not include per-seat costs. This ensures that your entire team can utilize the assets without incurring additional charges based on the number of users or seats, facilitating a more collaborative and inclusive environment.
ForgeFX takes pride in fostering long-term relationships that span many years with our clients. Our comprehensive range of services includes initial consultation to understand your vision, bespoke design and development tailored to your unique requirements, as well as ongoing maintenance and support to ensure longevity and success for your projects.

## Slide 68: Simulator ROI
[PROJECT]
When considering any project, it’s important to determine the return on investment so that stake holders know where the money is going and what they can expect to receive in return. Simulators are no different, and the ROI can be significant. Listed below are the leading benefits of utilizing simulation-based training and the associated returns.
Reduced Wear and Tear on Physical Equipment By conducting portions of training on simulated equipment, there is less wear and tear on real-world equipment and a reduced incidence of accidents and their associated repairs.
Reduced Use of Consumables Simulators require zero fuel, oil, or other materials to be used in training. Conducting training without the expense of consumables greatly decreases the cost of training.
Increased Operator Familiarity Training with physical equipment will always be necessary; however much of the basic training can be conducted within the simulator so operators are familiar with the equipment before real-world training begins. They can practice a procedure or task over and over until they’ve mastered it, acquiring mastery without incurring expenses or risking injury.
Reduce Training Time & Expenses Getting access to real-world equipment can be challenging, costly and time consuming. Removing the need to travel to get operators on the equipment can quickly have a positive effect on a company’s bottom line.
Increased Throughput Regardless of industry or type of equipment, all companies struggle with throughput of trainees. There are only so many trainers, equipment available for training, and hours where conditions are correct for training. Simulators remove these barriers and allow trainees to train regardless of trainer or equipment availability; and remove any environmental or geographical limitations that are out of an organization’s control.
Sales and Marketing Opportunities While simulators are typically built for training departments, sales and marketing departments love them because they provide excellent opportunities to put people behind the controls of a virtual machine in a setting where that is not possible with real-world machines. People want to try before they buy, and simulators give customers that ability.

## Slide 69
ALIGNMENT
System requirements
These components are integral to a robust, compelling simulator. The following pages describe in more detail how these features work to achieve a rewarding educational experience.
ROI
Benefits
[PROJECT]
Full Asset Ownership
Clients retain full ownership of all developed assets, ensuring complete control and the freedom to modify, update, or expand projects without restrictions.
Unlike other services, ForgeFX doesn’t charge recurring licensing fees for developed assets, which are fully transferred to the client.
No licensing costs
Long-term flexibility, ensuring that the simulation can grow and adapt with future needs and technologies without incurring additional costs.
Future proof development
Maximize the number of trained operators without requiring additional physical resources, increasing training capacity.
Increased Training Productivity
Creates a powerful sales tool that enables potential customers to "try before they buy," increasing engagement and sales opportunities.
Sales and Marketing
Simulators streamline the training process, reducing time spent waiting for access to real equipment and eliminating the need for travel to specific locations.
Reduced Training Cost
Reduces the learning curve, minimizes operational risks, and improves operator performance before hands-on use.
Increased Operator Familiarity
Simulators eliminate the need for consumables like fuel, oil, and other materials required in real-world training. Lowers operational expenses by eliminating recurring costs for training sessions.
Reduced Use of Consumables
Training on simulators minimizes wear and tear on real equipment by reducing the number of training hours conducted on physical machines. It extends the lifespan of expensive equipment, reducing repair and replacement costs.
Reduced Wear and Tear
EDIT/review

## Slide 70
 | Scope Package Features |  | 
Option 1 | Virtual 3D Art Components (Qty ) Critical Component Theoretical Operation Simulations (Qty) Familiarization Lesson (Qty ) Guided Operational Lesson (Qty ) Network, Multi-User Support Framework 10 Meta Quest Headsets | Duration | mo
 |  | ROM Cost | 
 |  | Loyalty Discount | %
 |  | Final ROM Cost | 
Option 2 | Virtual 3D Art Components (Qty ) Critical Component Theoretical Operation Simulations (Qty) Familiarization Lesson (Qty ) Guided Operational Lesson (Qty ) Guided Troubleshooting Lesson (Qty ) Unguided Operational Scenario Lesson (Qty ) Network, Multi-User Support Framework Multi-Language (English + 1 additional Language) Expanded Scoring, Assessment, & Gamification 10 Meta Quest Headsets |  | 
 |  | Duration | mo
 |  | ROM Cost | 
 |  | Loyalty Discount | %
 |  | Final ROM Cost | 
Option 3 | Virtual 3D Art Components (Qty ) Critical Component Theoretical Operation Simulations (Qty) Familiarization Lesson (Qty) Guided Operational Lesson (Qty) Guided Troubleshooting Lesson (Qty ) Unguided Operational Scenario Lesson (Qty ) Network, Multi-User Support Framework Multi-Language (English + 1 additional Language) Expanded Scoring, Assessment, & Gamification Marketing Video 10 Meta Quest Headsets |  | 
 |  | Duration | mo
 |  | ROM Cost | 
 |  | Loyalty Discount | %
 |  | Final ROM Cost | 
SCOPE OPTIONS
& ROM PRICING
Below are three potential scope options, each designed to address different aspects of your requirements. However, we greatly value your feedback and welcome any suggestions or adjustments. If you'd like to explore other possibilities, we would be happy to collaborate on creating an alternative solution that more closely aligns with your vision and specific needs.
Baker Hughes VR SWA training simulator

## Slide 71
SCOPE OPTIONS
We've prepared three scope options to meet your requirements. Each option builds upon the previous tier, offering increasing levels of sophistication and automation. This proposal provides flexible starting points—we welcome your feedback and are happy to collaborate on customizing any aspect to align with your vision. .

## Slide 72: Scope & Cost Options
To closely match [COMPANY’s] requirements, here are four degrees of scope for the initial release of the [PROJECT]. Please feel free to suggest an option we haven’t proposed, and we will update our proposal and quote to match your requirements.
[PROJECT]
# | FEATURE | OPTIONS | 6 |  | 7
 |  | POC | PILOT | CORE | PRO
1 | Simulation Framework Core architecture for the trainer. ForgeSIM™ Framework Requirements Verification User Interface Audio Effects & Voiceover Narration Performance Tracking Parts Familiarization Essential AI Voice Commands (e.g., “Start lesson #1”) | ✓ | ✓ | ✓ | ✓
2 | Virtual Equipment The machinery being replicated. | 1 | 1 | 1 | 2
3 | Virtual Environment This is the custom virtual world in which the user will interact. This environment will be tailored to your specifications. | ✓ | ✓ | ✓ | ✓
4 | Extended Reality (XR) Includes support for the virtual equipment and environment to be interacted with in a Stereoscopic mixed reality 3D experience. Qty 1 Meta Quest 3 Headset | ✓ | ✓ | ✓ | ✓
5 | Instruction Modes: Guided and Unguided Support for both a structured step-by-step guided mode as well as unguided mode that allows users to advance through the training without assistance. | ✓ | ✓ | ✓ | ✓
7 | Real-world Controls Integration Physical controls integrated with virtual experience. |  |  |  | 
8 | Voice Commands Support for a voice command system driven by a state-of-the-art large language model (LLM). | ✓ | ✓ | ✓ | ✓
9 | Languages Translation of the simulation software and training content into one additional language other than English. |  |  |  | 
10 | LMS Integration Usage tracking within learning management system. |  | ✓ | ✓ | ✓
11 | Networked Multi-user Training Collaborative environment for instructors and students. Includes/requires $199/mo. ongoing support service. |  |  | ✓ | ✓
12 | Training Lessons scenarios Step-by-step interactive training curriculum & content. | 2 | 5 | 10 | 20
Development Time (Months) |  | 4 | 6 | 10 | 15
Cost per Lesson |  | $148k | $110k | $82k | $55k
Economies of Scale |  | N/A | 25% | 44% | 63%
Total Cost |  | $295k | $550k | $822K | $1.10M

## Slide 73: On Target?
Realistic
Cost
Features
Goals
Once our understanding is clear in terms of project goals, features, and budget requirements, we’ll be in position to move forward with next steps towards kicking off the development of your project.

## Slide 74: scope & Cost Glossary
Simulation Core Architecture
ForgeSIM™ Framework – Core simulation engine managing system logic and performance.
User Interface (UI) – In-sim navigation and interaction system.
Audio Effects & Voiceover Narration – Immersive sound and instructional guidance.
Hand Tracking – Gesture-based interaction enabled through VR hardware.
Guided & Unguided Instruction Mode – Supports both step-by-step and freeform learning.
Training Content
Familiarization Lesson – Intro to equipment layout and controls (15-step max).
Guided Maintenance Lesson – Step-based maintenance walkthrough (15-step max).
Guided Troubleshooting Lesson – Structured fault diagnosis (15-step max).
Unguided Operational Scenario – Independent assessment under realistic conditions.
Pre-Programmed Fault Simulations – Auto-generated system errors for response testing.
Virtual Assets
Virtual 3D Art Components – ~85 interactable parts modeled in 3D.
Virtual Environment – Custom immersive training space.
Virtual Model Viewer (Sketchfab) – External 3D viewer for pre-training orientation.
Collaboration & Support
Network, Multi-User Support – Synchronous multi-user training capability.
Additional Language Support – Dual-language content delivery (e.g., English +1).
On-Site Training Visit – 3-day, 3-person team training session on location.
Deployment & Delivery
Meta Quest-based Executable Application – Self-contained VR app for deployment.
Performance Tracking – Logs user progress, completion, and assessment data.
[PROJECT]

## Slide 75: Development Process
  In over two decades of working with clients, we’ve found that an agile, iterative, and transparent development process works best. We provide our clients visibility into every step of the development process, including features as they are being developed. This allows for quick course-corrections and ensures that development stays headed in the right direction.
BOILER PLATE

## Slide 76: Development Milestones
This chart illustrates the several stages of development that the project will pass through on its way to completion and delivery.
[PROJECT]
GOLD MASTER (GM)
RELEASE CANDIDATE
BETA
ALPHA
PRE-ALPHA
KICK-OFF
100% feature-complete application
99% feature-complete application
75% feature-complete application
50% feature-complete application
25% feature-complete application
Team introductions and project initiation

## Slide 77: Production Schedule
This chart illustrates the team members who develop our simulators, and the amount of effort they take to produce a quality training product.
[PROJECT]
Development Team | Production Phases in Milestones |  |  |  | 
 | Requirements Gathering, Design |  | Modeling, Coding, Writing, Production |  | 
 | Pre-Alpha | Alpha | Beta | Release Candidate | Gold Master
Producers & Team Leads (2) |  |  |  |  | 
Developers (3) |  |  |  |  | 
Artists (2) |  |  |  |  | 
Audio Engineer (1) |  |  |  |  | 
User Interface Designer (1) |  |  |  |  | 
Production & QA (1) |  |  |  |  | 
Team Org.
Project Strategy
Client Communication & Coordination
Project Structure
Hardware Logic
Software Logic
User Interface
Lesson Logic
Environment Modeling
Equipment Modeling
Audio Capture
Audio Design
UI Design
Asset Production
Iterative Testing
Production Tasks
Team Coordination

## Slide 78: Project Example: Schedule Management
[PROJECT]
One of the most critical factors in the development of custom software is the ability to deliver the final product on time. ForgeFX project managers have extensive experience in the systematic planning, monitoring, and control of project activities to ensure timely completion. ForgeFX anticipates the development of your simulator to be a multi-phased effort, requiring optimized resource allocation over an extended period.
Leveraging both Gantt and milestone charts, ForgeFX provides Stakeholders with a project timeline at project kickoff. As the project progresses, actual performance is continually measured against the planned schedule. The ForgeFX project manager will address any variances, ensuring that potential delays or accelerations are appropriately communicated to Stakeholders.
An example of ForgeFX’s successful management of a multi-phased software development project is the HoloTrainer XR Training Simulator for the Department of Defense. This program required the development of full training simulators for fifteen different devices, each built by a different manufacturer. The overall program was divided into three development phases, with the total period of performance of 3 years. The Gantt chart below provides an example of how the ForgeFX team monitors the real-time status of the overall project time for this multi-phased project consisting of nearly 3000 individual and interactive training steps.
HoloTrainer Schedule Management

## Slide 79: Project Example: Milestone Tracking
[PROJECT]
In addition to expertise in overall schedule management, ForgeFX has demonstrated the ability to track progress at the milestone and application feature level.
Shown below is an actual milestone status chart used during a bi-weekly HoloTrainer client meeting. For this specific training module, the chart tracks the development status from kick-off through each milestone deliverable (Alpha, Beta, etc.). It also identifies whether the team is ahead or behind schedule and provides a metric to quantify this schedule status.
Moreover, ForgeFX Simulations also maintains detailed records of requirements and progress on a feature-by-feature basis within each module, as identified in the table. Each feature’s percent progress is monitored, as well as the client-approval status for each specific feature.
This granular approach allows for precise monitoring and control over every aspect of development and provides additional benefits including early identification and resolution of potential issues and facilitates accurate forecasting and planning.
ForgeFX’s approach to schedule management, with its focus on low-level per module tracking, ensures that every aspect of your simulator’s development process will be carefully monitored and controlled to guarantee on-time delivery of a high-quality training solution.
HoloTrainer Milestone Tracking

## Slide 80: ForgeSIM™ FRAMEWORK
We follow an agile development process: this is built around a process of delivering fully functioning application builds every 2 weeks for review. At that point, we will meet virtually via conference call and shared desktop to review the progress made over the preceding month, review the current prioritized feature list, and discuss requirement details for the features to be developed over the course of the next 2 weeks. In the agile process each one-month block of development, called a sprint, looks like this:
A Culture of Continuous Improvement
Essential
building blocks
of the training simulator
ForgeFX’s many years of simulator development has given us a tried-and-true methodology which is the framework on which we build our projects. This established methodology ensures that each simulator we create is not only reliable but also tailored to meet the specific needs of our clients. By incorporating real-world operational data and feedback into our design process, ForgeFX delivers simulators that provide practical training value and a high degree of realism, ultimately enhancing the learning outcomes and operational efficiency for our customers. Here are the elements of the framework:
ForgeSIM™ CORE: Our core re-useable application framework enabling rapid development of fundamental application flows, based on a rock-solid foundation.
ForgeSIM™ CONNECT: Proprietary process and approach to bridge the gap between static machine and equipment CAD files to their interactive counterparts, matching real-world behaviors.
ForgeSIM™ CONTROL: Pre-built system to connect real-world equipment controls to ForgeSIM-based applications. Protocol support includes both custom and standard CAN-BUS systems.
ForgeSIM™ TRACK: Sophisticated system which granularly tracks both raw user actions as well as client-specified higher-level performance assessment and reporting criteria.
ForgeSIM™ GATHER: Time-tested multiplayer framework designed specifically for the team-based practice and instructor/student modalities required for simulation-based training.

## Slide 81: Agile Methodology
A Culture of Continuous Improvement
We follow an agile development process: a practice of delivering fully functioning application builds every two weeks for review. At each review we meet virtually via conference call and shared desktop to assess the progress made over the preceding month, discuss the current prioritized feature list, and determine requirement details for the features to be developed over the course of the next two weeks.
Sprint Planning
Sprint (2 weeks)
Sprint Delivery
Sprint Review Meeting
Sprint Planning: Review the prioritized feature list, possibly reprioritizing features, and/or adding removing features based on what we learn as development progresses and clients give their feedback.
Sprint: The development team works for 2 weeks developing the discussed features.
Sprint Delivery: At the end of each 2-week period, we upload the latest build for download and review.
Sprint Review Meeting: Review of progress from the prior 2 weeks and feedback collection. Revisions based on this feedback will be candidates for completion in the following sprint.
The Sprint Cycle: One Month of Development

## Slide 82: Game Engine Technology
We follow an agile development process: this is built around a process of delivering fully functioning application builds every 2 weeks for review. At that point, we will meet virtually via conference call and shared desktop to review the progress made over the preceding month, review the current prioritized feature list, and discuss requirement details for the features to be developed over the course of the next 2 weeks. In the agile process each one-month block of development, called a sprint, looks like this:
A Culture of Continuous Improvement
ForgeFX developers enjoy injecting a simulated environment with all the little details that bring it to life and increase the feeling of immersion. Subtle effects such as trees swaying, birds flitting overhead, and cows mooing help the user feel as if they are in a real-world situation.
Case Study: Caterpillar
Leveraging
a Winning
Strategy
The game engine is a software framework designed for the creation and development of video games. Video game developers use them to create games for video game consoles, mobile devices and personal computers. Simulations have many vital elements in common with games and their development processes:
  Interactive 3D Environments
  Task-Based Scenarios
  Scoring Mechanisms
  User Performance Monitoring
  Distribution Methods
For this reason, ForgeFX uses Unity, the dominant global game development software. More games are made with Unity than with any other game technology. We use game engine technology to produce our 3D simulations and visualizations because they are an incredibly efficient development environment with which to produce high-quality, enterprise-grade interactive 3D applications.

## Slide 83: Quality Assurance Testing
Key to
a Superior
User Experience
To develop a robust application which is both reliable and supportable we follow a series of best practices that we have developed over the years.
The first piece of this puzzle, which occurs during development of the application, is automated unit testing. With each incremental change that is made to the application, we automatically run a suite of comprehensive tests which ensure that new features have not negatively impacted existing features.
The second piece that facilitates application support, after deployment to users, is our automated error reporting. The application, with end-user permission, sends us performance and issue telemetry which allows for detection and correction of issues in the deployed application.
Finally, we include the capability for both trainers and trainees to manually submit feedback from within the application, including a screenshot of the relevant item. This closes the loop for end-to-end reliability and support systems.
Usability testing is a type of testing we perform to evaluate our products, essentially testing how usable the application by users. Throughout the course of the development of the product, we will have people who have never seen the application use the software, to determine how user-friendly the program is. This type of testing gives us direct input on how users will be able to navigate and use the system.
These testing protocols are paramount to the to the success of our simulators, as we often uncover simple course corrections that we can perform to make the application more useable, and thus more successful.

## Slide 84: IN CONCLUSION
Some final thoughts about this project and our hope for a successful cooperative venture with your organization.
BOILER PLATE

## Slide 85: Looking Forward
A future
Beneficial Partnership
We hope that this document has demonstrated our commitment to providing the very best quality training for trainees across various industries who often face hazardous situations. We strongly feel that virtual reality simulators such as the ones we develop are a highly effective method for conducting comprehensive and impactful training. This immersive technology is key in enhancing safety protocols and reducing the incidence of expensive mishaps.
ForgeFX has a long track record of developing and delivering high-quality training simulations for our clients. We follow an agile development process which allows for both flexibility and predictability. Through maximizing efficiency and minimizing development costs which do not directly contribute to the quality of the end-product, we are able to deliver a remarkable level of affordability. We leverage and build upon the constant advances in video game development tools technology for the benefit of our clients. Our leadership team is tight-knit, passionate, and works directly with each of our clients.
All of this taken together makes ForgeFX uniquely qualified to develop simulation-based training for your organization, and we look forward to your response to our proposal and hopefully to working with you to produce your simulator.
Thank you for your interest in our development services, and please contact Greg Meyers if you have any questions and to discuss next steps.

## Slide 86: Appendix A: About ForgeFX
From the time Greg, Adam, and David founded ForgeFX in 2002, the company has produced innovative educational and job-training simulations. The three founders actively oversee every project that ForgeFX develops, leading dozens of projects from concept to completion and delivery.

## Slide 87: Company Structure
Core Values of Efficiency and Enthusiasm
We hope that this proposal has demonstrated our commitment to providing the very best quality training for the individuals who will put their lives on the line in service to the safety of others. We strongly feel that virtual reality simulators such as the ones we develop are a highly effective solution for training first responders thoroughly and meaningfully while preserving their own safety and avoiding costly accidents.
ForgeFX has a long track record of developing and delivering high-quality training simulations for our clients. We follow an agile development process which allows for both flexibility and predictability. Through maximizing efficiency and minimizing development costs which do not directly contribute to the quality of the end-product, we are able to deliver a remarkable level of affordability. We leverage and build upon the constant advances in video game development tools technology for the benefit of our clients. Our leadership team is tight-knit, passionate, and works directly with each of our clients.
All of this taken together makes ForgeFX uniquely qualified to develop simulation-based training for your organization, and we look forward to your response to our proposal and hopefully to working with you to produce your simulator.
Thank you for your interest in our development services, and please contact Greg Meyers if you have any questions and to discuss next steps.

## Slide 88: Company Leadership
Executive Team
DAVID VAILLANCOURT | COO & Co-Founder
David manages the art production staff which includes user interface designers and 3D modeling and texturing artists. Prior to founding ForgeFX, David worked with both Greg and Adam in Sapient’s Rich Media Group. Before that, he was at the video game company Presage, working on cutting-edge real-time interactive 3D web graphics, as this was first becoming possible in the late 1990s.
ADAM KANE | CTO & Co-Founder
As the CTO and a Co-Founder of ForgeFX, Adam brings to the table a unique blend of technical expertise and strategic insight that serves both ForgeFX and our clients. Continually scanning the horizon for key trends, he shapes the technology roadmap for us and our clients. His commitment to pioneering immersive experiences has steered both ForgeFX and our clients from the realm of VR, through the landscape of AR, and now into the transformative world of AI.
GREG MEYERS | CEO & Co-Founder
As Executive Producer for projects, Greg establishes and manages client relationships and develops and negotiates project scope and contracts. Prior to founding ForgeFX, Greg was a front-line participant in the landmark dot-com era, working at digital content development agencies; these included Sapient’s Rich Media Group and the ad agency Red Sky Interactive––one of the world’s most-awarded agencies at the time.

## Slide 89: Project Team Leads
ForgeFX Development Team Leaders
GENEVIEVE MOORE | Chief Creative Officer
Genevieve is an award-winning interactive designer who oversees the user interface design of our products. Bringing over 20 years’ worth of design experience for multiple platforms, she ensures that our simulators reflect the branding and positioning of our clients, while keeping them intuitive and easy for their customers as well.
Mary Pierce | Executive Director of Enterprise Partnerships
Mary spearheads strategic collaborations with organizations across a wide range of industries. Her primary objective is to address critical training, operational, and educational requirements within these industries by leveraging ForgeFX's expertise in developing custom, immersive, and interactive simulators. Mary has nearly 20 years of experience managing complex portfolios, leading cross-functional teams, and establishing and maintaining customer partnerships to meet strategic business objectives.
SCOTT LAFORGE | Chief Product Officer
Scott provides architectural solutions and designs, assessments, strategies, and road maps. He defines product ideas, iterates on those product ideas, and formulates a vision. He defines functional requirements for software products to fulfill the envisioned ideas and interacts with other cross-functional teams to architect, design, develop, test, and release features and final products.

## Slide 90: Project Team Leads
ForgeFX Development Team Leaders
RACHEL CALGARO | QA Manager
Rachel oversees the quality assurance process at ForgeFX. As QA manager, Rachel and the QA team works closely with the development team throughout the production of each simulator we create, testing the application as it gets built to ensure a bug-free delivery. Rachel’s attention to detail and methodical testing and reporting methods guarantee that upon release, your software will work as expected, without issue.
DEVIN WEIDINGER | Senior Software Architect
A virtual reality enthusiast and passionate developer for Mobile VR, Devin enjoys rapid prototyping and proving theories one demo at a time. When he’s not working, he’s still working—breaking new ground for the future of virtual reality. His interests are new technologies, drawing, programming, virtual reality, software development and competitive gaming.
RIVER COX | Technical Program Manager
As the technical program manager at ForgeFX, River orchestrates the implementation of products across multiple disciplines. River is responsible for ensuring the timely and stable execution of product requirements and deliverables. He works closely with individual contributors to ensure the team is well prepared, trained, and coordinated to meet the unique requirements and challenges of each delivery.

## Slide 91: Project Specialists
ForgeFX has taken the care to develop a team of professionals across a wide set of talents, who collectively follow the creative thought process of interactive 3D simulation and visualization development from inception all the way through to deployment.
3D Graphics Specialists
Our modelers excel at re-creating practically anything under the sun, from sweeping landscapes to the smallest internal parts of medical imaging equipment. The backbone of our realistic simulators is the verisimilitude that our modelers deliver, scrupulously replicating both the physical features and the kinetic properties of our clients’ products.
Game Engine Specialists
To bring our 3D models to life, we rely on our code developers to duplicate the physical functions and interactive details in response to the users’ actions. They program the responsiveness of hydraulics to the actions of the joystick; the particle physics of fluids, gases, soil, and metal; create the soundscape generated by engines and environments; and clone the interface functionality of clients’ software.
Development Tools Experts
Behind the scenes but essential to our development process are the specialists who maintain the superstructure that interconnects the various departments. Our experts maintain our schedules, administrate our Kanban task boards, perform quality assurance testing, and expand our internal ForgeSIM™ Framework capabilities.
Development Team

## Slide 92: Appendix B: Recent Projects
Since 2002, ForgeFX Simulations has focused on the development of highly interactive 3D training simulations for clients across a wide spectrum of industries. The simulation-based training that ForgeFX has developed for our clients has set them apart as innovators in their industries. This section includes a collection of some of ForgeFX’s latest development efforts for our clients.

## Slide 93: Selected Clients
A collection of our our clients and the work we’ve done for them.
Underground and surface mining equipment operator training simulators.
Simulation and AR-based training applications for MR, CT and XV machines.
Simulation-based training application for employee safety training.
Unmanned vehicle tele-operation training simulator.
Virtual reality aircraft de-icing operator training simulators for PC and real-world controls.
Horizontal Directional Drill training simulator for both VR and flat-screen modes.
OcuWeld welding instruction simulator for the Meta Quest 2 platform.
AR, VR, PC, tablet & real-world operator training simulators for access equipment.
Commercial training simulator for the 308 Mini Hydraulic Excavator.

## Slide 94: Somero Enterprises
CASE STUDY: SOMERO S-22EZ LASER SCREED
Concrete Screeding Trainer for Meta Quest
ForgeFX is excited to announce our recent development of the Meta Quest-based S-22EZ Laser Screed Simulator for Somero Enterprises, Inc. The simulator provides a detailed and accurate digital replica of the S-22EZ Laser Screed cockpit with simulated physical controls, buttons, and mechanical and visual feedback solutions. The Meta Quest’s superior hand-tracking capabilities allows for a fully immersive experience without the need for physical hardware controls. The simulator incorporates a robust system for tracking trainee performance and presents them with a score card at the end of their session. This feature provides valuable insights into the progress of each trainee, enabling trainers to identify areas of strength and improvement.
Read more
EDIT

## Slide 95: StrataTech Education Group
CASE STUDY: TRUMPF TRULASER 2030
Meta Quest-Powered Training
ForgeFX recently joined with Trumpf to develop TruLaser 2030, a VR simulator that educates students in how to replace the protective glass of the TruLaser 2030 fiber machine.
ForgeFX chose the Meta Quest headset because it meets important criteria such as a comfortable design for long use, a wide field of view, adjustable PPD, good battery life, modest cost, comfortable fit, and ease of use. Specific features that the application includes are the ability for a group to observe what’s going on in the headset, by wirelessly casting a live feed to any external display; and the ability to record, save, and share training session .mp4 videos.
Read more
EDIT

## Slide 96: Mixed Reality Trainer
CASE STUDY: MIXED REALITY TRAINER
Demonstrating AR Expertise
This application is a demonstration of a typical familiarization tutorial in an Augmented Reality training simulation. Wearing a Meta Quest, users can follow tutorial steps that teach the components and use of a material sampling and analysis device. Similar to the ForgeFX Showcase, the Mixed Reality Trainer is a multi-user virtual environment in which participants can speak to and interact with each other and with the virtual objects. This is another example in which ForgeFX both demonstrates our proficiency with various Mixed Reality platforms and exemplifies the advantages of collaborative training.
Read more

## Slide 97: StrataTech Education Group
CASE STUDY: STRATATECH EDUCATION GROUP
OcuWeld Welding Trainer for Meta Quest
ForgeFX recently worked with Tulsa Welding School and The Refrigeration School, Inc, to develop OcuWeld™, a virtual reality welding education simulator that teaches students how to prep, grind and join materials in a virtual environment that removes the safety and cost concerns.
Students are assigned a Meta Quest set on which OcuWeld is installed. Via OcuWeld, they log in to their Canvas learning management system accounts. ForgeFX worked closely with StrataTech to accurately reproduce the effects of welding with various types of torches and materials, mimicking as closely as possible the hands-on feel and physical effects of real-world tools.
Read more

## Slide 98: JPEO-CBRND: HoloTrainer
CBRND HoloTrainer
ForgeFX collaborated with MRIGlobal to develop the CBRND HoloTrainer, an augmented reality device training simulator built for the Microsoft HoloLens 2. The CBRND HoloTrainer instructs trainees in the familiarization, operation, and maintenance of chemical, biological, radiological, and nuclear detection devices by providing holographically-projected interactive 3D virtual versions of the equipment they need to learn to use. Trainees follow interactive narrated tutorial steps that teach the components and use of the devices and can learn collaboratively in a shared multi-user environment.
CASE STUDY: JPEO-CBRND
Read more
EDIt

## Slide 99: Vermeer Corporation
HDD Fundamentals
With infrastructure development and underground utility installations rising around the world, the need for skilled horizontal directional drill (HDD) operators is skyrocketing. To meet this growing demand, market leader Vermeer Corporation partnered with ForgeFX Simulations to develop the HDD Fundamentals training tool for real-world simulators combined with virtual reality via the HTC Vive platform.
The simulator features tutorials in many aspects of drill preparation including checking underground utilities, lessons in soil types and bits, and operation of the mixing machine; and substantive interactive walk-throughs of bore planning, pipe feeding, and drill operation.
CASE STUDY: VERMEER CORPORATION
Read more

## Slide 100: JLG Industries
A Long-Standing Partnership
Since 2014, ForgeFX has developed several simulator solutions for JLG Industries, the world’s leading manufacturer of aerial work platforms, telehandlers, and other access equipment. Not only has ForgeFX developed simulators that provide training on various types of equipment; we also designed a Scenario Builder for JLG in which trainers can create and edit their own custom training scenarios.
JLG training simulators run on multiple platforms including iPad, laptop, and VR-enabled real-world simulators. Recently ForgeFX upgraded the VR simulators from the HTC Vive to the Meta Quest platform, which provided enormous benefits in the form of non-tethered hand tracking and improved responsiveness between the operator and the equipment.
CASE STUDY: JLG INDUSTRIES
Read more
EDIt
10 Year
Partnership

## Slide 101: ForgeFX Showcase
Leveraging Meta Quest Development Tools
ForgeFX made ample use of the Meta Quest Developer Hub and other support offered by Meta to create this VR showcase application. Because the demonstration is most effective as a multi-user experience, ForgeFX used the Meta Avatars SDK to allow users to easily project their presence into the simulation.
This application melds technology and education to deliver an immersive experience that transcends conventional sales methods. Inside the application, users take command of an excavator and perform pre-inspection steps and place pipes into a dumpster. This multi-user VR environment provides a real-time virtual meeting space where ForgeFX not only shows off our expertise but also demonstrates the benefits of multi-user training for both education and sales opportunities.
CASE STUDY: FORGEFX SHOWCASE
Read more

## Slide 102: Pierce Manufacturing
Heavy-Duty Sales Tool
ForgeFX Simulations is honored to be a simulation development partner for Pierce Manufacturing, one of the largest fire apparatus producers in the world. ForgeFX worked with Pierce to develop the Pierce Ascendant® 100 Heavy Duty Aerial Tower Fire Truck Simulator for real-world simulators combined with virtual reality via the HTC Vive platform. Pierce is an Appleton, Wisconsin-based manufacturer of custom fire and rescue apparatus and a wholly owned subsidiary of Oshkosh Corporation. ForgeFX is proud to be a simulation development partner with Oshkosh for more than five years, currently supporting their Pierce Manufacturing and JLG Industry brands, by providing simulation development services for a wide array of equipment and trucks across industry sectors.
CASE STUDY: PIERCE MANUFACTURING
Read more

## Slide 103: FedEx
DESIGN
Airport Ramp Safety Training
For FedEx, ForgeFX developed a productivity- and safety-focused simulator geared towards training freight handlers. There are various scenarios in which the trainee must indicate the safest procedure in a particular situation. After the trainee has made their choice, they watch an animated cut scene which illustrates the results. Proper choices result in efficient, effective, safe, and successful completion of the operation. A visceral demonstration of unsafe practices is the result of incorrect choices.
CASE STUDY: FEDEX
Read more

## Slide 104: Caterpillar
DESIGN
Excavator Operation and Maintenance Training
The CAT All Access Pass Experience simulator is a robust training and sales tool for the 308 model Mini Excavator. It is intended to be used by both showroom sales teams and the end consumer who wants to practice operation of the machine. Inside either American or Mexican environments, the user can choose from a wide menu of activities including control familiarization, hammer and basket tutorials, and even a game of skill in the arena.
More importantly, the simulator includes both machine inspection and maintenance walk-throughs. The user is guided step-by-step through these crucial and complicated tasks on a highly detailed virtual model of the excavator to ensure comprehension of the many elements required.
CASE STUDY: CATERPILLAR
Read more

## Slide 105: JPEO-CBRND: RENDR Tele-Op
RENDR Tele-Op Simulator
This unmanned vehicle teleoperation training simulator was developed by ForgeFX Simulations and MRIGlobal for the Joint Program Executive Office for Chemical, Biological, Radiological and Nuclear Defense (JPEO-CBRND). The JPEO-CBRND is responsible for the development, acquisition, fielding and life-cycle support of chemical, biological, radiological and nuclear defense equipment and medical countermeasures. The training simulator allows soldiers to learn how to operate the unmanned vehicle, along with the suite of sensors it contains.
CASE STUDY: JPEO-CBRND
Read more

## Slide 106: GE Healthcare
DESIGN
AR-Based Training
ForgeFX developed several virtual training simulators products for GE HealthCare, including applications for MR, CT and Vascular services field engineers. These training simulators allow GE Healthcare technicians to train for the technical maintenance of diagnostic imaging apparatus on a standard computer, without the need for access to the real-world equipment. Trainees use the simulator to learn how to conduct the corrective and planned maintenance procedures and practice these tasks associated with each piece of equipment.
CASE STUDY: GE HEALTHCARE
Read more

## Slide 107: Global Ground Support
DESIGN
VR-Based Training
Recently upgraded from the Oculus Rift to the Meta Quest platform, Global Ground Support’s VR Deicer Simulator is available to customers worldwide. This networked multiplayer VR training simulator allows for safe, effective and cost-cutting training. Trainers have the ability to generate more than a million different situations for their trainees, choosing aircraft model and detailed environmental conditions: temperature, wind speed and direction, precipitation level and type. The simulation teaches equipment operators year-round to use GGS deicers quickly, with more flexibility and at a lower cost than traditional training. No real-world equipment is taken off the line and no expensive consumables, such as fuel, oil and deicing fluids, are required.
CASE STUDY: GLOBAL GROUND SUPPORT
Read more

## Slide 108: Komatsu
Mining Equipment Simulations
ForgeFX is a proud partner of P&H Mining Equipment, a subsidiary of Komatsu. P&H Mining builds and supports a line of drilling and material-handling machinery for surface mining operations worldwide.
By providing a range of training simulators for underground longwall systems, surface mining equipment, and heavy earth movers, ForgeFX has established expertise in the creation of virtual training environments for complex machinery. Each of these custom simulators run on both desktop computers and real-world physical control stations.
CASE STUDY: KOMATSU
Read more

## Slide 109: Price Breakdown
In our dedication to providing the most effective and affordable training experiences, we have outlined the cost structure for our services. This breakdown allows you to gain an understanding of how your investment translates into the highest-quality simulation training for your organization.
Development Activity | Effort % | Hours | Cost
Project Management | 10% | 164 | $28,625
Travel | 2% | 33 | $5,725
Equipment | 2% | 33 | $5,725
Subscriptions | 2% | 33 | $5,725
Requirements Gathering | 5% | 82 | $14,313
3D Model Development | 27% | 442 | $77,288
Application Programming & User Interface | 40% | 654 | $114,500
Documentation | 1% | 16 | $2,863
Reviews | 6% | 98 | $17,175
Quality Assurance | 5% | 82 | $14,313
Total | 100% | 1636 | $286,250
[PROJECT]

## Slide 110: Invoice Schedule
ForgeFX will submit an invoice for 20% of the total budget at Project Kickoff, and subsequently submit invoices at the end of each month of development in equal amounts, totaling the remaining 80% of the budget. Payments for approved invoices will be due net 30 upon receipt of invoice.
[PROJECT]
Invoice Milestone | Percentage | Cost
Project Kickoff | 20% of total | 
Month 1 Development | 20% | 
Month 2 Development | 20% | 
Month 3 Development | 20% | 
Month 4 Development/Final Delivery | 20% | 
Total | 100% | $286,250

## Slide 111: Meta Quest For Business
Meta Quest for Business is a subscription bundle for Meta Quest Pro and Meta Quest 2 devices that provides administrative features such as user, device, and application management; and support services.
The subscription includes:
  A dedicated account manager to help you get started
  Access to a library of business-ready VR apps and experiences
  Device management tools to track and manage your headsets
  User management tools to create and manage user accounts
  Application management tools to deploy and manage VR apps
  Support from Meta experts
Meta Quest for Business is designed for businesses of all sizes that want to use VR for training, collaboration, customer service, and other applications. It is a good option for businesses that need the flexibility and control of a subscription-based solution.
Benefits of using Meta Quest for Business include:
  Increased productivity: VR can be used to train employees more effectively, collaborate with colleagues remotely, and provide better customer service.
  Reduced costs: VR can help businesses save money on travel, training, and equipment.
  Increased innovation: VR can be used to develop new products and services, and to improve the customer experience.
ForgeFX Simulations is excited to harness the power of Meta Quest for Business to offer our clients a comprehensive and streamlined VR experience. The following page summarizes the Meta Quest for Business offerings and prices.
Embrace VR
with confidence

## Slide 112: Modern Device Management For Business
Modern Device Management (MDM) programs, such as ArborXR and Meta Quest for Business, provide comprehensive solutions for managing VR devices at an enterprise level. These subscription services offer user, device, application management, and security tools, enabling organizations to deploy and control their VR infrastructure efficiently.
The Key features and benefits of MDM subscription solutions include:
  Device Management: Provision, track, and manage devices to ensure efficient use across the organization, leading to increased productivity and streamlined operation
  User Management: Create and manage user accounts with secure access, enhancing data protection while providing a smooth user experience
  Application Management: Deploy and manage VR applications to ensure employees have access to the right tools, improving training effectiveness and operational efficiency
  Security Features: Enterprise-grade security with data encryption, user authentication, and access control to protect sensitive information, ensure compliance, and provide secure access to VR resources.
  Support Services: Access to support resources to help organizations maximize their VR deployments, reducing downtime and enhancing overall productivity.
ForgeFX Simulations harnesses the capabilities of MDM platforms like ArborXR and Meta Quest for Business to deliver scalable, secure, and effective VR solutions tailored to your project needs. With a deep understanding of device compatibility and product integration, ForgeFX will ensure that clients receive the best MDM solution for their specific requirements.
Embrace VR
with confidence
Draft

## Slide 113: END

## Slide 114: Appendix A: Development Agreement
Appendix A:
CONCLUSION
Some final thoughts about this project and ForgeFX’s hope for a successful cooperative venture with John Deere.
LEARN MORE
22
EDIT
Appendix C: Development Agreement

## Slide 115: Development Agreement
  This Independent Contractor Agreement is entered into as of Month Day, Year, between Company Name located at Company Address and ForgeFX, LLC located at 1160 Battery Street East, Suite 100, San Francisco, CA 94111.
Independent Contractor.
  Subject to the terms and conditions of this Agreement, Company Name (“Nickname”) hereby engages ForgeFX LLC (“ForgeFX”) to perform the services set forth herein and defined as the “The Product” and titled “Project Title,” and ForgeFX hereby accepts such engagement.
Duties, Term, and Compensation.
  ForgeFX’s duties, term of engagement, compensation and provisions for payment thereof shall be as set forth in the Budget and Schedule sections of this document, which may be amended in writing from time to time or supplemented with subsequent estimates for additional services to be rendered by ForgeFX and agreed upon by Company Name, and which collectively are hereby incorporated by reference.
Scope of Performance.
  Company Name will provide ForgeFX with reasonable access to resources and information to allow them to develop The Product. This material will be considered Confidential Information and provided on an as necessary basis to perform the work under this Agreement, and ForgeFX accepts such limited access and acknowledges that access to the Company Name Property is provided only for performing the work under this Agreement.
Written Reports.
  Company Name may request that project plans, schedules, progress reports, and a final results report be provided by ForgeFX via their online collaborative system which documents all aspects of The Project. Upon request, ForgeFX shall provide such reports in an alternative format acceptable to Company Name.
Conflicts of Interest.
  ForgeFX represents that they are free to enter into this Agreement and that this engagement does not violate the terms of any agreement between ForgeFX and any third party. During the term of this agreement, ForgeFX shall devote as much of ForgeFX’s productive time, energy and abilities to the performance of ForgeFX’s duties hereunder as is necessary to perform the required duties in a timely and productive manner. ForgeFX is expressly free to perform services for other parties while performing services for Company Name.
Merger.
  The merger or consolidation of Company Name or ForgeFX into or with any other entity shall not terminate this Agreement.

## Slide 116: Development Agreement
Termination.
  Company Name may terminate this Agreement at any time by providing 14 working days written notice to ForgeFX. In addition, if ForgeFX fails or refuses to comply with the reasonable directive of Company Name, engages in misconduct in connection with performance hereunder, or breaches any provision of this Agreement, Company Name at any time may terminate the engagement of ForgeFX immediately and without prior written notice to ForgeFX.
Duties upon Termination.
  Upon termination of this Agreement for any reason, ForgeFX must return to Company Name all equipment, access, Confidential Information, and/or Company Name Property whether in tangible or electronic form, that ForgeFX was provided to perform the duties under this Agreement.
Independent Contractor.
  This Agreement shall not render ForgeFX an employee, partner, agent of, or joint venture with Company Name for any purpose. ForgeFX is and will remain an Independent Contractor in ForgeFX’s relationship to Company Name. Company Name shall not be responsible for withholding taxes with respect to ForgeFX’s compensation hereunder. ForgeFX shall have no claim against Company Name hereunder or otherwise for vacation pay, sick leave, retirement benefits, social security, worker’s compensation, health or disability benefits, unemployment insurance benefits, or employee benefits of any kind. Unless otherwise specified, ForgeFX shall be solely responsible for, and shall pay, all expenses incurred by ForgeFX in performing its duties under this Agreement. ForgeFX shall be solely responsible for, and shall pay its own workers’ compensation and general liability insurance and waives any claim to eligibility under any Company Name health, welfare, defined benefit or defined contribution retirement plan, or any other benefit provided by Company Name to its respective employees; and ForgeFX shall be solely responsible for all employment, income and other taxes with respect to the ForgeFX commissions paid to ForgeFX pursuant to this Agreement. ForgeFX shall defend, indemnify and hold harmless Company Name from and against any liability arising out of a breach of this Section or ForgeFX’s failure to comply with all tax laws applicable to its receipt of service provider commissions. Unless otherwise provided herein, ForgeFX shall not, and shall have no authority to, enter into any contract or commitment or incur any other obligation in the name or on behalf of Company Name. ForgeFX shall determine the best manner in which to perform ForgeFX’s duties once assigned by Company Name.
Liability.
  The work to be performed under this Agreement will be performed entirely at ForgeFX’s risk. ForgeFX assumes all responsibility for the condition of tools, equipment, software and other items used in the performance of this Agreement. Up to, but not exceeding, the total Contractor compensation, ForgeFX agrees to indemnify, defend and hold Company Name harmless from any and all claims, judgments, damages, liabilities and costs (including – but not limited to – attorneys’ fees and expert costs) caused by, arising out of, or in connection with The Products failure to provide the services rendered under this Agreement, including – but not limited to – any and all claims for infringement of patent(s) or other intellectual property in providing the Product or other services to Company Name.

## Slide 117: Development Agreement
Warranty.
  ForgeFX warrants to Company Name that for a period of ninety (90) days from the Final Delivery Date (the “Warranty Period”), the software shall operate in substantial conformity with the provided documentation. ForgeFX’s sole liability for any breach of this warranty shall be to use commercially reasonable efforts to provide Company Name with an error-correction or work-around that corrects the reported non-conformity, to replace the non-conforming software with conforming software.
Choice of Law.
  The laws of the state of California, without regard to its conflicts of laws provisions, shall govern the validity of this Agreement, the construction of its terms and the interpretation of the rights and duties of the parties hereto. Disputes will be settled through arbitration in a neutral location, according to the rules of the American Arbitration Association.
Confidentiality.
  It is likely that ForgeFX will learn of information that Company Name regards as confidential or sensitive. ForgeFX agrees to keep confidential this information and any other information that ForgeFX may acquire with respect to Company Name’s business, including, but not limited to information relating to Company Name’s products, customers, suppliers, pricing, costs, know-how, strategies, programs, processes, and practices (“Confidential Information”). This pledge to protect Confidential Information from disclosure will continue even after the termination of this Agreement. For purposes of this Agreement, the Product and its development, source code, and any and all related notes, documents, work papers, and analyses shall constitute Confidential Information. ForgeFX shall not, at any time, directly or indirectly disclose any Confidential Information to any Competitive Business, including – but not limited to – utilizing any Confidential Information to assist in any way in the provision of goods or services by ForgeFX to a Competitive Business. The terms set forth in this Section 13 shall be superseded by the terms of any non-disclosure or confidentiality agreement which the parties have executed or may execute in the future relating to the subject matter hereof.
Ownership Rights.
  All writings and other works, excepting the ForgeSIM™ Simulation Engine as defined in the following section, but including and not limited to Company Name’s designs, trade dress, logos, products, pricing, costs, know-how, marketing and business strategies, as well as any and all programs, processes, and practices and all those relating to Company Name’s products, customers, computer programs, software, syllabuses, business plans, and all such similar creations, whether complete or incomplete, created by ForgeFX, either relating to the business of Company Name or relating to ForgeFX’s work for Company Name, during the course of employment shall be the exclusive property of Company Name, except that ForgeFX may take shared developer credit for the development of the Product so they can provide a reference to the work in order to provide limited examples of previous work in an online portfolio or featured case study, or to submit such work to industry competitions with the prior written consent of Company Name. To this end, all such works shall be considered “works for hire” which are owned by Company Name, including computer source code, within the meaning of 17 U.S.C. §101.

## Slide 118: Development Agreement
To the extent that such works do not meet the definition of a “work for hire” pursuant to 17 U.S.C. §101, ForgeFX hereby assigns such works to Company Name and appoints Company Name with power of attorney to execute written assignments of copyright to place legal title in such works in the name of Company Name. ForgeFX hereby assigns to Company Name and/or the MANUFACTURER all of its right, title and interest in and to all Inventions. During the term of ForgeFX’s engagement by Company Name and at all times thereafter, upon request by Company Name, ForgeFX shall do any reasonable act and thing to assist Company Name in any way to vest in Company Name all of ForgeFX’s right, title and interest in and to the Product and any related inventions and to obtain, defend and enforce Company Name’s rights with respect to those.
Simulation Engine Ownership.
  ForgeFX retains the rights to their core simulation engine (ForgeSIM™ Simulation Engine) proprietary software, while granting a perpetual non-exclusive license to Company Name. This code library includes the core training simulation framework and foundation which is a prior work of ForgeFX and is not specific to Company Name.
Waiver.
  Waiver by one party hereto of breach of any provision of this Agreement by the other shall not operate or be construed as a continuing waiver of the same or any other provision. All waivers must be in writing and signed by the waiving party.
Assignment.
  ForgeFX shall not assign any of ForgeFX’s rights or obligations under this Agreement without the prior written consent of Company Name but is permitted to delegate the performance of any of ForgeFX’s duties hereunder, provided that ForgeFX shall remain solely liable for the work performed by such delegate(s).
Notices.
  Any and all notices, demands, or other communications required or desired to be given hereunder by any party shall be in writing to the persons executing this Agreement on behalf of each of the respective parties. Notices shall be sent to the addresses of the parties set forth above by certified mail, return receipts requested.
Modification or Amendment.
  No amendment, change or modification of this Agreement shall be valid unless in writing signed by the parties hereto.
Entire Understanding.
  This document and any schedules attached constitute the entire understanding and agreement of the parties, and any and all prior agreements, understandings, and representations are hereby terminated and canceled in their entirety and are of no further force and effect.
Unenforceability of Provisions.
  If any provision of this Agreement, or any portion thereof, is held to be invalid and unenforceable, then the remainder of this Agreement shall nevertheless remain in full force and effect.

## Slide 119: Development Agreement
Compliance with Laws.
  ForgeFX shall, in the performance of services hereunder, fully comply with all applicable provisions of laws, regulations, or ordinances, including but not limited to the laws of the United States. Without limiting the foregoing, ForgeFX specifically certifies that neither it nor any of its employees or agents (i) is an official, agent or employee of any government or governmental agency or political party or a candidate for any political office, (ii) will use any funds for unlawful contributions, gifts, entertainment or other unlawful expenses related to political activity, (iii) will make any unlawful payment or offer anything of value to government officials or employees or to political parties or campaigns or will make any unlawful payment to any other person in any country in which ForgeFX provides services under this Agreement, (iv) will make any other unlawful payment, or (v) will violate any applicable export control, money laundering or antiterrorism law or regulation, nor will any of them otherwise take any action which would cause ForgeFX to be in violation of any laws, codes or national conventions or any related international conventions relating to bribery of foreign or domestic officials.
Unauthorized Disclosure or Use.
  While ForgeFX is engaged by Company Name and for a period of one (1) year after the last day of ForgeFX’s engagement by Company Name (regardless of the reason that such engagement ceases), ForgeFX shall not, in connection with or to benefit any Competitive Business of Company Name, (i) use any Confidential Information for any purpose, (ii) disclose any Confidential Information to any person or entity, (iii) keep or make copies of any documents, records or property of any nature whatsoever containing any Confidential Information or (iv) assist any third party in engaging in any of the foregoing, except to the extent reasonably necessary or appropriate to perform ForgeFX’s duties under this Agreement and except as is expressly authorized by Company Name. Nothing in this Agreement reduces ForgeFX’s obligation to comply with applicable laws relating to trade secrets, confidential information and unfair competition. Accordingly, notwithstanding the foregoing, ForgeFX’s obligations under this Section with respect to Confidential Information that constitutes a trade secret under applicable law shall continue until such Confidential Information no longer constitutes a trade secret.
Scope of Work.
  The scope of work for this project is based on Option A (“Core”) as defined in the Scope Options & Pricing page in this document. If Company Name decides to proceed with one of the other proposed options, ForgeFX will submit a revised Development Agreement.
Change Orders.
  As the project proceeds, certain desired features may surface that were not included in the initial scope of the project. If the scope of the feature is substantial, ForgeFX will communicate this and put together a bid for the time and budget that would be required to implement the out-of-scope feature.

## Slide 120: Development Agreement
Cost Breakdown.
  The following table breaks down the project cost by development activity.
# | Feature | Hours | Total %
1 | Project Management | 42.75 | 5
2 | 3D Model Development | 128.25 | 15
3 | 2D User Interface Development | 42.75 | 5
4 | Application Programming | 427.5 | 50
5 | Requirements Gathering | 428 | 10
6 | Documentation | 42.75 | 5
7 | Reviews | 42.75 | 5
8 | Quality Assurance | 42.75 | 5
Total |  | 855.00 | 100%
Post Launch Support
  Post launch support will be available on an as needed basis at an hourly rate of $125 for a period of 6 months. At which point Company Name may arrange a support extension with ForgeFX.
Timeline and Invoicing Schedule.
  The product will be developed over the course of 3 months. Invoices will be submitted to Company Name at the end of each month. Payments due net 30 upon receipt of any undisputed invoice.
Month | Description | Hours | Cost
0 | Kickoff and Initial Development |  | $10,000
1 | Alpha Development | 285 | $13,000
2 | Beta Development | 285 | $13,000
3 | Release Candidate (RC) & Golden Master (GM) Development | 285 | $14,000
 | Totals | 855 | $50,000

## Slide 121: Development Agreement
IN WITNESS WHEREOF the undersigned have executed this Agreement as of the day and year first written above.
Company Name Street Address City, State, Zip By: ______________________________
Name: ___________________________
Title: ____________________________
Date: ____________________________
Development Agreement
ForgeFX, LLC 1160 Battery Street East, Suite 100 San Francisco, CA 94111 By: ______________________________
Name: Greg Meyers
Title: CEO
Date: 9/20/2023
Tax ID: 20-2500458

## Slide 122: Development Agreement
  This Independent Contractor Agreement is entered into as of ________________, between ___________________ ______________________ located at _______________________________________________________________ and ForgeFX, LLC located at 1160 Battery Street East, Suite 100, San Francisco, CA 94111.
Independent Contractor.
  Subject to the terms and conditions of this Agreement, Company Name (“Nickname”) hereby engages ForgeFX LLC (“ForgeFX”) to perform the services set forth herein and defined as the “The Product” and titled “Project Title,” and ForgeFX hereby accepts such engagement.
Duties, Term, and Compensation.
  ForgeFX’s duties, term of engagement, compensation and provisions for payment thereof shall be as set forth in the Budget and Schedule sections of this document, which may be amended in writing from time to time or supplemented with subsequent estimates for additional services to be rendered by ForgeFX and agreed upon by Company Name, and which collectively are hereby incorporated by reference.
Scope of Performance.
  Company Name will provide ForgeFX with reasonable access to resources and information to allow them to develop The Product. This material will be considered Confidential Information and provided on an as necessary basis to perform the work under this Agreement, and ForgeFX accepts such limited access and acknowledges that access to the Company Name Property is provided only for performing the work under this Agreement.
Written Reports.
  Company Name may request that project plans, schedules, progress reports, and a final results report be provided by ForgeFX via their online collaborative system which documents all aspects of The Project. Upon request, ForgeFX shall provide such reports in an alternative format acceptable to Company Name.
Conflicts of Interest.
  ForgeFX represents that they are free to enter into this Agreement and that this engagement does not violate the terms of any agreement between ForgeFX and any third party. During the term of this agreement, ForgeFX shall devote as much of ForgeFX’s productive time, energy and abilities to the performance of ForgeFX’s duties hereunder as is necessary to perform the required duties in a timely and productive manner. ForgeFX is expressly free to perform services for other parties while performing services for Company Name.
Merger.
  The merger or consolidation of Company Name or ForgeFX into or with any other entity shall not terminate this Agreement.

## Slide 123: Proof-of-Concept Development Agreement
  This Independent Contractor Agreement is entered into as of ______________________, between Road Safety Services, LLC located at _________________________________________________ and ForgeFX, LLC located at 1160 Battery Street East, Suite 100, San Francisco, CA 94111.
Independent Contractor.
  Subject to the terms and conditions of this Agreement, Road Safety Services, LLC (“RSS”) hereby engages ForgeFX LLC (“ForgeFX”) to perform the services set forth herein and defined as the “The Product” and titled “Pavement Marking Operations VR Training System,” and ForgeFX hereby accepts such engagement.
Duties, Term, and Compensation.
  ForgeFX’s duties, term of engagement, compensation and provisions for payment thereof shall be as set forth in the Budget and Schedule sections of this document, which may be amended in writing from time to time or supplemented with subsequent estimates for additional services to be rendered by ForgeFX and agreed upon by, Road Safety Services, and which collectively are hereby incorporated by reference.
Scope of Performance.
  Road Safety Services will provide ForgeFX with reasonable access to resources and information to allow them to develop The Product. This material will be considered Confidential Information and provided on an as necessary basis to perform the work under this Agreement, and ForgeFX accepts such limited access and acknowledges that access to the Road Safety Services Property is provided only for performing the work under this Agreement.
Written Reports.
  Road Safety Services may request that project plans, schedules, progress reports, and a final results report be provided by ForgeFX via their online collaborative system which documents all aspects of The Project. Upon request, ForgeFX shall provide such reports in an alternative format acceptable to Road Safety Services.
Conflicts of Interest.
  ForgeFX represents that they are free to enter into this Agreement and that this engagement does not violate the terms of any agreement between ForgeFX and any third party. During the term of this agreement, ForgeFX shall devote as much of ForgeFX’s productive time, energy and abilities to the performance of ForgeFX’s duties hereunder as is necessary to perform the required duties in a timely and productive manner. ForgeFX is expressly free to perform services for other parties while performing services for Road Safety Services.
Merger.
  The merger or consolidation of Road Safety Services or ForgeFX into or with any other entity shall not terminate this Agreement.

## Slide 124: Development Agreement
IN WITNESS WHEREOF the undersigned have executed this Agreement as of the day and year first written above.
Company name:
Street address:
Signature:
Name:
Title:
Date:
Development Agreement
ForgeFX, LLC
1160 Battery Street East, Suite 100 San Francisco, CA 94111
Signature:
Greg Meyers
CEO
Date:
Tax ID: 20-2500458

## Slide 125
TECHNOLOGY ROADMAP
Immersive xxx Experience
Building on the Model Viewer foundation, Phase 2 will develop a fully immersive xxxxxxx Experience. This phase will incorporate spatial mapping, enabling the headset to trigger interactions as participants move through the facility intelligently. By transitioning from the Model Viewer to the Unity game engine, this phase will introduce enhanced interactivity, real-time data visualizations, and future projections, delivering a more engaging and comprehensive experience that highlights the innovation and potential of xxxxxx facility.
2
Model Viewer
Setting the stage for an exceptional xxxx, the first phase will begin with the Model Viewer. This phase will introduce the xxxxx, where visitors will explore and interact with 3D models of future equipment, that can be selected and viewed as if they were present in the real-world environment.
1
DEVELOPMENT Roadmap
(xxxxxx)
This roadmap outlines a strategic two-phase approach to delivering an exceptional xxxxxx, including ideas for future expansion. The first phase, with its foundational model visualization, is designed to generate immediate visitor excitement and engagement. By building anticipation and laying the groundwork, we pave the way for a fully immersive AR experience in the second phase, showcasing xxxxxxx's innovation with maximum impact.
Future Expansion
With the (xxxxxxxxxxx) fully developed, xxxxxx can enhance the application by adding new features that continue to deliver value. Remote stakeholders could join the tour virtually, sharing the AR experience in real time for collaborative discussions. A timeline feature might showcase the evolution of the xxxxx, and customizable tours could allow users to focus on specific equipment or areas of interest, tailoring the experience to their needs.
3

## Slide 126
TECHNOLOGY ROADMAP
Training
Refinement and evolution of training hardware. Miniaturization. Ergonomics.
1A
Injection Playback
Feature for playback of sessions, enabling technique review and practice against professional standards. Playback includes voice.
2A
Spectator Mode
Spectator Mode allows live viewing of the simulation on a large display, showing what the headset wearer sees, to facilitate group learning and interaction.
2B
MD Codes
Allows users to practice HA filler injections on virtual facial subunits using MD Codes™, with guidance on injection depth, tool selection, and techniques.
3A
Dynamic Injection Point Targeting
Provides realistic training by adjusting injection points, angles, and depths based on chosen facial models, with augmented reality overlays for guidance.
3B
Dynamic Number of Injections
Introduces variable injection numbers in training scenarios, catering to different treatments and techniques.
4A
Subdermal Scanning
Incorporates subdermal scanning technology for depth analysis and accurate facial anatomy replication in simulations and live overlays.
4B
PHASE 1
Foundation Setup
PHASE 2 Validation &
Teleoperation
PHASE 3 Full-Scale Expansion
PHASE 4 Autonomy
Technology Roadmap

## Slide 127: EXTRAS
SPACER SLIDE
ALTERNATES

## Slide 128
These pages and MORE are in the Playground

## Slide 129: EXTRAS
SPACER SLIDE
CHANGE LOG

## Slide 130: EXTRAS
SPACER SLIDE
10/07/2024
Added Lesson Builder template pages
Added Lesson builder feature box slide 106
07/24/2024
Created double-page spread for Lesson Mockup; moved single page mockup to “Alternates” section
07/09/2024
Created “Alternates” section
Created Indoor versions of Virtual Environment pages
Moved duplicate Case Study pages to “Old” section
Individual page edits below:
Slide | Title | Description
02 | Contents | Updated items & page numbers, ADDED LINKS
08 | Simulator Foundation | Simplified formatting; moved extra boxes to “Alternates” section
32 | Multi-User Training | Added a callout note re: yearly support at the bottom
40 | Lesson Definition | Updated template; moved old version to “Old” section
41 | Lesson List Example | Updated template; moved old version to “Old” section
42 | Lesson Example | Updated template; moved old version to “Old” section
43 | Lesson Example cont’d | Updated template; moved old version to “Old” section
50 | Simulator ROI | Updated slide title
55 | Project Example: Schedule Management | Updated slide title
56 | Project Example: Milestone Tracking | Updated slide title
73 | Somero Enterprises | Updated slide title
74 | Trumpf Inc | Updated slide title
79 | JLG Industries | Updated slide title

## Slide 131: SIMULATOR Foundation Extras
These components are integral to a robust, compelling simulator. The following pages describe in more detail how these features work to achieve a rewarding educational experience.
[PROJECT]
Multi-User COMMS
Reach-back capability for field technicians to work with home-office subject matter experts.
Multi-User TRAINING
Multiple users sharing a virtual environment fosters collaboration and real-time interaction.
System Integration
Combine CRM system connectivity with the introduction of telepresence capabilities.
Type New Title Here
Type new short description here. Right-click on icon and select Change Graphic > From Icons.
View Annotation
Real-time, visual guidance during complex procedures in the heads-up display.
LESSON BUILDER
A suite of tools that provides the ability to customize, add, and edit the simulator lessons.
VOICE COMMANDS
Trainees control the simulator with their voice using natural language.
VIRTUAL ENVIRONMENT
Interior and exterior features provide context and boost the immersive experience.
VIRTUAL EQUIPMENT
Full-scale 3D digital replicas of your equipment closely reproduce the experience of real-world training.
New

## Slide 132: Project overview
Realistic
ForgeFX Simulations proposes to develop the Pierce Power Distribution Unit (PDU) Safety Qualification Virtual Reality Training Simulator. Leveraging state-of-the-art virtual reality (VR) technology and our proprietary ForgeSIM™ framework, this simulator will provide a comprehensive, hands-on training experience that replicates the real-life safety procedures technicians must adhere to when working on a PDU. This VR simulator will offer a safe environment for interactive learning, enhance technician proficiency through immersive experiences and repetitive practice, and ultimately improve performance and confidence in real-world scenarios.
Pierce Manufacturing stands at the forefront of innovation with its Volterra electric fire truck. Due to the complexity of the electric vehicle, specialized maintenance and safety procedures are required to ensure operation integrity and to mitigate safety risk. The primary objective of this project is to eliminate the risk of electric shock and arc flashes during maintenance procedures through the implementation of a virtual training platform. This platform will empower technicians to refine their skills and adeptly address the specialized challenges inherent in servicing and maintaining the power distribution units of the electric vehicle.
EXECUTIVE SUMMARY
This is an alternative format of the previous slide for wordier overviews. But they shouldn’t be more than 4-5 lines.

## Slide 133: Mixed Reality Training
Realistic
Economical
Engaging
Safe
Change to holotrainer
Virtual Reality version is in the Alternates section.
LMK if/when an AR version is needed, thx
- G

## Slide 134: Mixed Reality Training
Risk-Free
Skill Building
for Real World Mastery
Virtual Reality (VR) is a revolutionary technology that has transformed operator training. VR offers an immersive experience that makes it an excellent choice for training across a wide range of industry. Here are some of many compelling reasons why:
Realistic Simulation: VR creates highly realistic and immersive environments that replicate real-world scenarios. This allows trainees to experience situations as if they were physically present, enhancing the effectiveness of the training.
Safe Environment: Virtual reality provides a safe space for trainees to make mistakes and learn from them without real-world consequences. This benefit is particularly valuable in high-risk industries.
Cost-Effective: While traditional training methods often involve expensive equipment, materials, and facilities, VR training eliminates the need for physical props and allows for the reuse of virtual assets.
Accessibility: VR training can be conducted remotely, making it accessible to a wider audience. Trainees can participate from different locations, reducing the need for travel and associated expenses.
Engagement: The immersive nature of VR captivates trainees, increasing their engagement and motivation to learn. Leveraging positional tracking allows users to feel a greater sense of presence in the simulated environment, which leads to better retention of information and skills.
Repeatability: VR simulations can be repeated as many times as needed without wear and tear on physical equipment. Trainees can practice until they achieve proficiency.
Risk-Free Skill Building for Real World Mastery.

## Slide 135: Virtual Equipment
Realistic
Dynamic
Interactive
Detailed

## Slide 136: Virtual Equipment
[Description of equipment]
The centerpieces of the proposed simulator will be the interactive 3D digital replica of [your equipment]. Drawing from CAD models and/or SolidWorks files, as well as photos and videos, the virtual equipment model will accurately reproduce the physical attributes and operational characteristics of its real-world counterpart. The simulator will:
Precisely replicate real-world equipment dimensions and capacities.
Faithfully reproduce the visual details and textures of the equipment.
Incorporate essential physics to simulate the behavior and response of the machine under various conditions.
The development process will involve an in-depth study and analysis of the actual machine. Our team of seasoned developers and engineers will collaborate closely with your subject matter experts to ensure that critical aspects of the machine are accurately represented in the simulator.
This high level of realism in virtual equipment serves two key purposes: it enhances training effectiveness by providing direct hands-on experience with the machinery, and it ensures that skills acquired during simulation-based training are directly translatable to on-the-job performance.
Networked Training for Collaborative Learning
CASE STUDY: GE HEALTHCARE
The suite of training simulators ForgeFX developed for GE Healthcare required replicating hundreds of intricate interactive components for each diagnostic imaging machine.
REVIEW
EDIT

## Slide 137: Virtual Equipment
[Description of equipment]
The centerpieces of the proposed simulator will be the interactive 3D digital replica of [your equipment]. Drawing from CAD models and/or SolidWorks files, as well as photos and videos, the virtual equipment model will accurately reproduce the physical attributes and operational characteristics of its real-world counterpart. The simulator will:
Precisely replicate real-world equipment dimensions and capacities.
Faithfully reproduce the visual details and textures of the equipment.
Incorporate essential physics to simulate the behavior and response of the machine under various conditions.
The development process will involve an in-depth study and analysis of the actual machine. Our team of seasoned developers and engineers will collaborate closely with your subject matter experts to ensure that critical aspects of the machine are accurately represented in the simulator.
This high level of realism in virtual equipment serves two key purposes: it enhances training effectiveness by providing direct hands-on experience with the machinery, and it ensures that skills acquired during simulation-based training are directly translatable to on-the-job performance.
Networked Training for Collaborative Learning
CASE STUDY: CATERPILLAR
ForgeFX’s experience and expertise is highlighted in a previous project with Caterpillar. The excavator operator training simulator improves safety and efficiency by providing an engaging learning platform, offering hands-on experience with machine controls and operations.
REVIEW
EDIT

## Slide 138: Virtual Environment
Realistic
Tools
Objects
Structures

## Slide 139: Virtual Environment
The All-Access Pass Experience Simulator that ForgeFX developed for Caterpillar includes both North America and Mexico terrains, allowing the user to train with different environmental conditions, visibility factors, and construction material.
Case Study: Caterpillar
Where box making becomes an art
The BoxSimPro simulator will feature a thoughtfully designed virtual environment replicating the real-world conditions in which the Europrogetti operates. This immersive 3D environment will give trainees a realistic and engaging training experience. Key features of the virtual environment include:
  Setting: The simulator will recreate a warehouse setting where box manufacturing typically occurs. This could include elements such as a workbench and fabrication supply cabinets, creating a relatable simulator experience.
  Workflow Directional Props: While BoxSimPro focuses on the machine and control panel when a lesson begins, the simulator could incorporate stationary workflow cues into its virtual environment. This virtual quality increases operator trainee workflow awareness, accelerating overall proficiency.
ForgeFX aims to deliver an effective training solution by immersing trainees in this realistic virtual environment that prepares Pusterla 1880 trainees for consistent success.

## Slide 140: Lesson List
The Pusterla 1880 BoxSimPro simulator training program will be designed to capture the critical details and nuanced features of the Europrogetti machine. Based on the training goals shared by the Pusterla 1880 training team, here is a revisable, partial list of potential lessons:
Overview of Europrogetti Machine Components: This lesson comprehensively overviews the main components and their functions within the Europrogetti machine.
Navigating the Control Panel and Interface: This lesson guides trainees through the various features and controls of the Europrogetti machine's control panel and interface.
Tooling Parts Identification and Functions: This lesson helps trainees identify and understand the different tooling parts used in the Europrogetti machine and their specific functions.
Best Practices for Handling Tooling: This lesson outlines essential safety procedures and best practices for handling and maintaining tooling to ensure the safe operation and longevity of the equipment.
Unsetting the Wrapper: This lesson teaches how to properly remove forms and previous materials to ensure the machine is ready for the next job.
Note: This is an example lesson list based on general material provided by the Pusterla 1880 Training Department. The actual lesson list will be reviewed during the development process.
[PROJECT]

## Slide 141: Lesson Example
The BoxSimPro will offer scalable lessons that enhance the familiarization and operations process of Europrogetti machine. Below is a basic example of a VR training lesson, which will be refined with input from Pusterla 1880 subject matter experts to ensure the inclusion of essential training details.
Unsetting the Wrapper: Top Molds
Initiate the Training: The trainee dons the Meta Quest 3 VR headset, instantly immersing them in a realistic virtual warehouse. Ambient sounds of machinery and distant conversations enhance the sense of presence. From the main menu, the trainee will use hand gestures to select the “Unsetting the Wrapper” module. As the selection is made, the environment transitions smoothly, and a user interface appears, providing a brief overview of the training objectives and what to expect in the module.
Preparation and Set Up: In this step, the trainee is guided through a detailed review of the tools, molds, and forms that will be manipulated while “unsetting” the machine. The simulator identifies critical tool requirements and the impacting variables, while interactive elements highlight the specific areas where these adjustments on the machine will be made. The trainee can watch short animated scenarios demonstrating the implications and applications of the form and mold elements installation, including visual indicators (e.g., flashing warnings), increasing trainee observation and orientation toward accuracy.
Removing the Top Form: In this set of steps, the trainee is set to engage with the Virtual Europrogetti machine. They will be guided through the detailed step-by-step process of removing the top form. During the initial orientation of the process, the simulator may feel like a guided tour, with visual highlights of each step as it could be performed. The steps will be articulated in as simple or explicit detail as required. Following is an example of how the steps for this task could appear.
[PROJECT]

## Slide 142: Lesson Example
(Continued)
Unsetting the Wrapper: Top Molds
  Identify the wrapper form and spotter form.
  Identify the wind block generally covered with Teflon.
  Loosen the clips mounted to the top side of the form.
  Move the loosened form clips up out of the way.
  Loosen the form bolts that hold the form tight to the machine.
  Using the Control Panel, select the “Manual Tab” to enable the form/mold.
  Ensure the machine is in the proper position to start movement.
  Verify or Re-Select the “mold” option on the control panel.
  Use the hand wheel attached to the control panel to slowly spin the form downwards, allowing access to the form’s bolt and spring clip.
  Depress the plate on the backside of the yoke to allow the form to release.
  Check the control panel screen to ensure the mold is still enabled.
  Reverse direction to move the form to an accessible position.
  Gently remove the form. (lesson complete)
Lesson Completion: Once the lesson is complete, the trainee’s tracked lesson completion performance and real-time progress feedback data will be generated into a comprehensive report. The insight provided by the report will allow the training team to review the success of the trainee and the areas that may need additional attention.
Note: This is a broad-strokes lesson description. Final training content will be developed working closely with your subject matter experts.
[PROJECT]

## Slide 143: Lesson Definition
Tailoring
Training to Maximize
Learning
ForgeFX offers a structured, progressive VR training system designed to help users develop operational proficiency through interactive lessons. These lessons range from basic familiarization to unguided operational assessments, ensuring that trainees gain the necessary knowledge and hands-on experience to operate machinery effectively and troubleshoot real-world issues. The following lesson types can be customized based on RSDC’s training objectives:
Familiarization Lessons (Introduction to Equipment and UI): These informational lessons focus on understanding the equipment layout, controls, and system interfaces through visual exploration and limited interactions. Users interact with hotspots to receive contextual information, allowing them to self-guide their learning in a structured, non-operational environment.
  Purpose: Prepares trainees for operational tasks by explaining instrument panels, control consoles, and UI elements.
  Interaction Level: Primarily visual and UI-based, with limited physical interactions for demonstration.
Risk-Free Skill Building for Real World Mastery.
  (continued on next page)

## Slide 144: Lesson Definition
Risk-Free Skill Building for Real World Mastery.
Guided Operational Lessons (Step-by-Step Procedural Training)
These lessons walk trainees through specific operational processes with built-in guidance systems. The virtual equipment responds realistically to user interactions, ensuring hands-on learning in a controlled, step-based environment. Users can repeat steps, receive corrective feedback, and are graded on performance.
  Purpose: Teaches users to perform standard operations correctly, reinforcing proper workflows and best practices.
  Interaction Level: Fully interactive, state-controlled procedural learning with step tracking and grading.
Guided Troubleshooting Lessons (Fault Identification & Resolution):
These lessons introduce pre-programmed faults during operations, teaching users how to diagnose and resolve equipment malfunctions. Instead of following standard procedures, trainees must identify the issue, determine the cause, and apply the correct corrective actions.
  Purpose: Develops problem-solving skills by training users to recognize and troubleshoot operational issues.
  Interaction Level: Interactive troubleshooting with structured fault scenarios and guided corrective steps.
  (continued on next page)

## Slide 145: Lesson Definition
Risk-Free Skill Building for Real World Mastery.
Unguided Operational Scenarios (Independent, Real-World Simulation)
These are assessment-based scenarios where users must apply what they learned in Guided Operational Lessons without guidance or prompts. The VR system responds as it would in real-world conditions, tracking user actions, assessing performance, and penalizing mistakes.
  Purpose: Evaluates trainees’ ability to perform operations independently under realistic conditions.
  Interaction Level: Fully interactive, open-ended operational assessments with detailed scoring metrics.
Pre-Programmed Fault Simulations (Advanced Troubleshooting in Unguided Scenarios)
These faults appear randomly within an Unguided Operational Scenario, requiring users to detect, diagnose, and resolve them without assistance. This feature provides a realistic test of both operational skills and problem-solving abilities.
  Purpose: Assesses trainees' ability to handle unexpected faults independently.
  Interaction Level: Integrated within Unguided Scenarios, requiring users to troubleshoot real-time errors.
Combining these lesson types allows our clients to customize the VR training curriculum to meet specific learning goals. This structured approach ensures that trainees progress from basic familiarization to full operational competency, with built-in opportunities for troubleshooting and real-world scenario assessments.

## Slide 146: Economies of Scale
ForgeFX is pleased to be able to offer our clients economies-of-scale savings for higher volumes of work. The table below details the savings we’re able to offer. For every increment of $200k we can increase the amount of savings. For example, for work quoted at a base cost of $1,000,000, we can offer a saving of $300,000, for an actual cost of $700,000.
[PROJECT]
Base Cost | Marginal EOS % | Marginal Savings | Cumulative Savings | Cost | Effective Savings
$200,000 | 10% | $20,000 | $20,000 | $180,000 | 10%
$400,000 | 20% | $40,000 | $60,000 | $340,000 | 15%
$600,000 | 30% | $60,000 | $120,000 | $480,000 | 20%
$800,000 | 40% | $80,000 | $200,000 | $600,000 | 25%
$1,000,000 | 50% | $100,000 | $300,000 | $700,000 | 30%
$1,200,000 | 50% | $100,000 | $400,000 | $800,000 | 33%
$1,400,000 | 50% | $100,000 | $500,000 | $900,000 | 36%
$1,600,000 | 50% | $100,000 | $600,000 | $1,000,000 | 38%
$1,800,000 | 50% | $100,000 | $700,000 | $1,100,000 | 39%
$2,000,000 | 50% | $100,000 | $800,000 | $1,200,000 | 40%
$2,200,000 | 50% | $100,000 | $900,000 | $1,300,000 | 41%
$2,400,000 | 50% | $100,000 | $1,000,000 | $1,400,000 | 42%
$2,600,000 | 50% | $100,000 | $1,100,000 | $1,500,000 | 42%
$2,800,000 | 50% | $100,000 | $1,200,000 | $1,600,000 | 43%
$3,000,000 | 50% | $100,000 | $1,300,000 | $1,700,000 | 43%

## Slide 147: EXTRAS
SPACER SLIDE
EXTRAS

## Slide 148
SPACER SLIDE
RARELY INCLUDED

## Slide 149
HANDS

## Slide 150: Rapid Engagement Incentive
Accelerating
Your Journey
to Success
ForgeFX understands the complexities and challenges organizations face when considering the adoption of simulation-based training applications. From conceptualization to implementation, it’s a significant commitment that requires deliberate thought. We appreciate the journey you’re embarking on and, to help you get started, we’re excited to introduce our Rapid Engagement Incentive.
We offer this because we believe in the transformative power of simulation-based training, and we’re eager to partner with organizations ready to embrace this innovative approach. Here’s a few key reasons why we offer the Rapid Engagement Incentive:
  Client Empowerment: By offering a discount, we aim to lessen the initial financial investment, making it easier for you to embrace the benefits of simulation-based training.
  Promoting a Competitive Edge: We firmly believe that early adoption of such training methods will give your organization a competitive advantage, enabling you to stay ahead in your industry.
  Efficiency and Effectiveness: The sooner we kick off our partnership, the quicker we can deliver a tailor-made solution that meets your unique needs. This incentive streamlines the project initiation process, enabling us to deliver results faster.
  Building Strong Relationships: We value our clients and believe that this incentive is a testament to our commitment towards building strong, long-lasting partnerships.
Our incentive is a token of our commitment to your goals, as well as our confidence in the value that our simulation-based training solutions provide. We look forward to embarking on this transformative journey with you.
We offer a special
10% cost reduction
for clients who engage with us within 30 days of proposal receipt.

## Slide 152
SPACER SLIDE
OLD

## Slide 153
These pages are in the Playground

## Slide 154
Here’s a little sticky note. The quick brown fox jumps over the lazy dog.
-Adam
Here’s a little sticky note. The quick brown fox jumps over the lazy dog.
-Gen
Here’s a little sticky note. The quick brown fox jumps over the lazy dog.
-Mary
NEEDS PIC
WRITE
REERENCE ONLY
REVIEWED
EDIT
BOILER PLATE
REVIEW
UPDATE
Stereoscopic 360°
Here’s a little sticky note. The quick brown fox jumps over the lazy dog.
-Sara
Here’s a little sticky note. The quick brown fox jumps over the lazy dog.
-Greg
Lorem ipsum dolor sit amet, consectetur adipiscing elit. Sed do ut labore et dolore magna. Ut enim ad minim, quis exercitation nisi ut ex commodo consequat. Duis dolor in in dolore eu nulla. non, sunt in culpa qui id est.

## Slide 155: PROJECT SCOPE & COST
[PROJECT]
DO NOT USE
USE Table VERSION INSTEAD